## Slide 1: Summary of WEB Solution 7th February 2000

## Slide 2: WEB Enabled Company X
The WEB self care will provide Company X partners and commercial customers with a means to administer and manage their own services provided by Company X
It will provide a value adding service supporting such visions as virtual communities

## Slide 3: The Vision, The Expectation

## Slide 4: WEB Enabled Company X
Company X
Web Enabled
Self-Care
On-Line Product Information
Soft Selling Through Personalisation & Profiling
No need to print or post
Account Managers
Supported
On-Line Product Selection and Order Capture
Immediate product
to market
On-Line Order and Service Status
Fewer CSRs answering
queries
Value Adding By Creating Special Communities
Increasing loyalty
On-Line Issue Management
Fewer queries into Company X staff
& faster response to issues
The Company X vision: to provide a self care capability that empowers the partners and commercial customers through direct control of services and access to knowledge.
At risk: Credibility with partners, old and new
At risk: Our market differentiator
At risk: 3 month lead on the competition

## Slide 5: Functionality delivered for the 3rd April release
The objectives are to develop a solution that is complete and delivers the value in line with the expectations of Company X. The list below provides an overview of the functionality delivered through BroadVision for 3rd April.
The table identifies two categories. Those marked “feasible” are safe targets for the April release; those marked “stretch” are expected for April but have inherent risk associated with their implementation for April.

## Slide 6: Customer Experience delivered for 3rd April
Go-Live
The Web Self-Care Go-Live date will be 3rd April
Self-Care
Partners and Commercial Customers will be able to ‘Self-Care’ via the Web
Information
Information from the business systems available on demand via the Web
Functionality
Sales support and order capture as defined by Company X
Issue creation, tracking and resolution
Billing enquiry
For April?
Integration will not be feasible within the 6 weeks
Automation is realistic and will be the target for April
Manual is contingency for April

## Slide 7: Technical Risks

## Slide 8: Implementation Risks
Open technology, aligned with vision and enabling fast effective development
2
Proven technology, 50 live sites in Europe, 300+ globally, including Telus, BT Cellnet & Vodafone
3
Leverage out of box functions and features such as security, publishing, personalisation etc.
1
BroadVision
Bespoke Development
4
Scalable, with proven examples of implementations supporting over 1M customers. Significant if service is opened to Vodafone partner base
Open standards, unpredictable develop effort and time scales
All an unknown. Short term objectives may possibly be met, but support for longer-term requirements unclear
Bespoke development of all functions, profiling, security etc, building a BroadVision type solution
Unknown performance and scalability
5
Sophisticated out-of-the box security
Bespoke security systems needs to be developed
Web experience delivered for April 3rd
Questionable delivery of functionality by April, risking market credibility
6
7
Modular approach for increased functionality
2
3
1
4
5
6
7
Large, risky software release process

## Slide 9: Ongoing Functional Enhancements
3rd April - full customer experience
Post 3rd April - frequent releases of further functionality and enhancements
  additional functions prioritise middle of March
  system moves towards providing real-time and transactional functions
The development of value adding services, such as auctioning and education
The creation of communities supporting chat, video conferencing, special interest groups
The development of a solution which is flexible and adaptive to a progressive vision
The following table outlines some of Company X’ vision for self care via the Web:

## Slide 10: Ongoing Functional Enhancements
Development for April 3rd 2000
A full customer experience, web enabled access to the business systems
Core functions developed to meet the current level of expectation
To April 3rd
Complete The Automation & Begin Integration
Integration of New Customer details
Integration of Order Management with Siebel
Integration of Web with Business Systems
Integration of Remedy into an single interface
Integration with Kenan
Publishing
Product Profiling, personalisation
Value Adding Functions & the Vision
Community management
On-line Chat
Customer profiling
Video conferencing
Education
Two Weeks
Three Weeks
Towards Vision
The approach is to go live meeting the current level of partner expectations for April 3rd, and then to proceed with progressive development delivering integration and additional functionality.
Continual prioritisation of functions and features

## Slide 11: Cost Summary
The table below provides a summary of the indicative costs for the development of the Web self care solution.
The costs are based on leveraging the current investment and the team working on the business systems project.
In response to the Board’s view on the use of manual activities, a ‘work around’ has been developed that automates many of the processes, so manual involvement will apply to exceptions that may occur.
The costs for automating the solution have been identified separately below below.
We have applied a 10 per cent discount to our professional fees.
Release 1 : 3 April 2000
Solution Component
Total ($'k)
Hardware
Web/Broadvsion/firewall servers
Software
Web server, BroadVision
Services
Professional Fees (feasible)
Professional Fees (stretch)

## Slide 12: Cost Summary
Summary of costs
Based on leveraging the current investment and team
10% discount applied to professional fees.
Release 1 : 3 April 2000
Solution Component
Total ($'k)
Hardware
Web/Broadvsion/firewall servers
Software
Web server, BroadVision
Services
Professional Fees

## Slide 13
Definitions:
Integration: when the system is integrated a customer will have their request or transaction validated by the business system while they are still on line. Postings to the business systems will be real time.
Automated: a batch process will run which will pull data from broadvision on a timely basis and enter the data to the business systems through their API. Exceptions will be handled manually, but these will be few in volumes. Validation will be limited and will unlikely contain business logic. The process is near real time.
Start Ups and setting against a Market expectation (normally not one self created, which is worse!)
Organizations breaking into an established market need to enter it with a differentiation and a higher level of service and quality that forms the current expectation in the market. Failing to do this can be detrimental, and may take years to rectify the damage
BroadVision in the early days.
Originally BroadVision was a collection of development tools, offering an environment that would help organizations develop Internet enabled systems (3-7 years ago). As with many internet technologies much has changed, Broadvision now boasts a fully integrated development environment but offering more in terms of a solution with a range of functions as features. It has the largest market share, and is the most widely use Web Application Serving Environment. The product has significantly moved on since its checkered early days.
Approach taken by Deloitte
Our objective is to ensure our clients succeed. We do not resale BroadVision, we are recommending it because we feel it is right, in meeting your short and long term goals. Similar to the desk top environment, the need for bespoke development is diminishing, Web technologies are producing a range of products that solve the core issues and allow configuration and application to be the differentiator. There is no need to reinvent the wheel.