## Slide 1: Response to RFQ for Business System Architecture 15 October 1999

## Slide 2: Table of Contents
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
  Business Design
  Our Approach
  Package Configuration
  Technology Integration
  Process
  Programme/Change Leadership
Fast, Flexible. . .
  Timing
  Package Configuration Approach
  Package Configuration Billing Neutral OM Approach
  Technical Integration Approach
  Process Approach
  Programme/Change Leadership Approach
  Project Team Structure
  The Results
Risks and Programme Leadership
Professional Services Fees
Appendices
  Biographies
  Arbor Compliance Analysis
  Qualifications
  Kenan Professional Services

## Slide 3: Executive Summary
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 4
“New Generation Revenue Stream Transformation”
Deloitte Consulting has tailored its Telecommunications systems integration offerings to offer significant value to new entrants. Market demands in the areas of customer relationship management, billing, provisioning and mediation are placing an extraordinary focus on time to market issues. Operators are facing a renewed focus on customer service, a requirement to offer “best-in-class” products and services without losing sight of the basics such as attracting and retaining the most profitable customers and ensuring that every contact with the operator is of the highest quality.
Fast, Fluid and Flexible…
Company X wants to offer market defining products and services in near-real-time. To enable these offerings, systems must be designed to provide rapid product design and deployment enabled in “software” (e.g, unique pricing and billing arrangements), “firmware” (e.g., router/routing changes, new interconnects), and “hardware” (e.g., new switches, routers and POPs).
The challenge is to have a Revenue Stream Architecture that can enable near-real-time changes to the underlying network faster than the competition. Company X needs systems and an underlying organisational and process structure to respond quickly to customer, partner and market needs, offering the appearance of bespoke service offerings, per customer, from a core set of product and systems building blocks.

## Slide 5
…Different Customer Focus
Company X is positioned to offer unique products such as global IP private networks, fixed-mobile convergence services, internet up-link, as well as low cost international direct dial and basic bandwidth. Rather than overly complex rate and tariff offerings, Company X wants to focus on service and speed. It is no longer important to have latest and greatest tiered discounting plan, customers want high value, and to be able to manage their service portfolios based on genuine and specific needs. At the end of the day, it is not what Company X is billing, it is the value added as part of an overall relationship that will retain the best customers.
Company X needs the ability to introduce new products or combinations of products rapidly without substantive changes to the service and revenue stream architecture. As the relationship with the customer increases, the architecture should be designed to allow for introduction of automated processes, based on business need and volume of transactions associated with the interaction with partners and customers.
Company X needs to position in a “win-win” niche: design the systems infrastructure to leverage a very limited amount of specialists utilising fit for purpose systems to deliver products and services. Company X also must design the systems to provide the customer a full view and control over the revenue stream. The obvious goals: lower costs of service and provide “distinctly different” customer service offerings.
Additionally, Company X must evaluate the potential for outsourcing of “non-core” functions to ensure that their focus is on “core”, “differentiation”, “value-add”, “speed” and “flexibility”.

## Slide 6
Best in Class…
For Company X to be considered “best-in-class” we will help build the ability to quickly respond to and resolve issues impacting end-customer and partner needs. Customers want to manage their own service portfolios and have rapid and high quality responses. Providing a “window” into operations must ensure that all parties (customers, operators, business partners) have the same view of an order, request, problem, bill, etc. and its current status.
The underlying systems and process architecture must be tightly integrated and allow for flexible network provisioning, mediation and billing systems to provide for pricing flexibility and rapid pricing changes. Deloitte Consulting has extensive experience in selecting and implementing revenue stream components to work together, that are best in their respective categories, and when combined offer distinct advantages in flexibility, agility and customer responsiveness.
Company X needs to be able to change out and enhance elements of their systems portfolios in a matter of weeks, rather than years, to leverage highly specialised suppliers to offer key components. Our proposal is designed to build a business architecture that will enable these systems to be selected and integrated based on market conditions and support an “end-to-end” process rather than traditional operational silos.

## Slide 7
…Customer Self-Service
Customers want to manage their own service portfolio via web enabled front end (e.g., router changes, bandwidth on demand, interconnect routing, account review). One Deloitte Consulting client has realised a ten-fold reduction in the cost of provisioning while increasing customer retention rates by a similar amount.
To position Company X to capitalise on its new operating models, based on collaboration with customers, business partners, and suppliers, Deloitte Consulting is proposing a solution to provide for extensive customer self-service capabilities. These solutions will enable customers to access the key interfaces with operators and their partners, providing innovative pass though and web enabled transactions, order routing, cross network trouble management and collaborative billing.

## Slide 8
Don’t lose sight of the basics…
As Company X grows its pan-European and Global networks and interconnect with others, it will need to provide for tight control of network deployment costs associated with customers and partners. Company X will require tight tracking of costs and razor thin margins associated with each service and network element. Reaping economies of scale by aggregating operator-partner “traffic” and “connectivity” is essential to occupy a niche based on tight margins while not compromising service quality and efficiency.
Deloitte Consulting has extensive experience in designing Revenue and Service Assurance capabilities into the revenue stream to help ensure that customers get what they order and pay for what they use. We have worked with global clients to develop approaches to identify and repair “holes” in the revenue stream. In 1998 alone we have worked with our European telecommunications clients to save in excess of 225M euros in over/under billing, while increasing the overall customer service capabilities of our clients.
It is our pleasure to present to you our proposal to help Company X take the first step towards implementing a new telecommunications business model.

## Slide 9: Fast, Flexible Company X Business
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 10: Company X is looking to build a business & technology infrastructure to achieve aggressive business objectives
Our previous work has given us an enhanced understanding of the above business objectives and the systems, processes, reporting, and organisational structure required to achieve these objectives
The high-level business objectives are:
Achieving service, products and pricing differentiation
  Provide for extensive customer self-service capabilities, enabling customers (partners) access to the Company X operating environment
  Offer unique products such as unified messaging and Global IP services as well as low cost IDD and bandwidth
Establishing low cost and price position
  Provide for tight control of network deployment costs associated with customers/Partners and tracking of costs associated with each element while reaping economies of scale by aggregating partner “traffic” and “connectivity”
  Provide for proactive management of IDD and Interconnect costing to maintain profitability margins

## Slide 11: Objectives (continued)
Delivering flexibility of service and customer service offerings
  Allow for the ability to introduce new products (or combinations of existing Company X/partner products) rapidly without substantive changes to the service and revenue stream architecture
  Design the architecture to allow for incremental introduction of automated processes, based on business need and volume of transactions associated with the interaction with Partners/Customers
Achieving quality of service
  Provide for “best in class” service offerings on an initially limited product and service offering
  Quickly respond to and resolve issues impacting “end-customer” and partner needs
  Enable Partners, and later end-customers, to manage their service portfolios and have rapid and high quality responses from Company X

## Slide 12: Achieving these competitive advantages requires innovative systems integration
Company X’ System Requirements
Market-leading Systems Company X plans to adopt market-leading systems that will allow the company to optimally serve Company X partners, while creating a solid base for creating and launching new products and expanding into other markets.
Market Differentiation The project to implement a billing, provisioning and mediation solution is a step towards the company’s global strategy, allowing Company X to offer new, advanced services as soon as December 1999.
Rapid Implementation The timing of the implementation is a critical factor in achieving the objectives defined in Company X’ business plan - rapid functionality should be a top priority for the project.
Billing System Harmonisation Configuration of the billing system to support a structured migration to Amdocs Ensemble.
ROI The project should also consider options for achieving a reasonable return on the very large investment being contemplated with this project, such as:
  Offering billing, provisioning and mediation outsourcing services to third parties
  Using the resulting technical configuration as an exportable reference solution that could be used in other companies by Company X.
A Phased Approach Phases of activity reflect the complete life cycle, with detailed activities, milestones and checkpoints to be precisely tailored to Company X’s specific situation and leverage from work completed to date.
A Comprehensive Enterprise Transformation Focus The threads of the methodology address all required aspects of the approach, including technology integration, NOC build/operate/transfer, package specific process and organizational refinement and strong programme management governance.
Business Focused Key architectural decisions and deployment timing are anchored to strategic and external business drivers and programme outcomes are linked to the development and monitoring of the business case to ensure the creation of business and shareholder value.
Based on Core Underlying Methodologies The overall roadmap leverages from established underlying methodologies for each of the Billing, OSS and Customer Care solution set implementations.
Telecommunications Industry Specific Supported at all stages by underlying telecommunications industry specific tools and enablers.
Deloitte Consulting’s Response

## Slide 13: The start-up nature of Company X’ environment requires a focussed, rapid cohesive integration approach
Company X’s Implementation Environment
Multiple projects and vendors with interdependencies (CRM, billing, provisioning, mediation, SAP etc)
Minimal client resource
Decision making has to be done without all the ‘facts’
Aggressive timescales, with limited contingency
Rapid organisational growth
Conflicting objectives within the organisation
Business objectives can change rapidly
New technologies and markets
Scope Creep
Coordination with other project teams to ensure the packages are implemented into a workable solution
Four hour decisions - The project team must have the ability to make quick decisions to protect against project delays. Senior client management must be willing to meet as often as required. The client project manager and dedicated client resources must be prepared to make decisions in a four hour time period
Knowledge transfer and training for newly hired employees to bring them up to speed quickly
Gap analysis on the project - systems, processes, & organisation to determine ability to provide for new products, technologies and changes in market environment
Deloitte Consulting’s Response
Effectively managing the implementation within the context of the start-up environment will achieve a workable solution and meet business objectives

## Slide 14: We bring the right mix of structure, talent, expertise & experiences to avoid the common causes of failure
Failure to achieve the desired results is not typically due to a system integrator’s lack of ability to implement the selected packages. To be successful the systems must tie together via processes, interfaces and an organisation into a workable solution.
System Integration Failures
Poor requirements definition combined with over exuberant scope control
Lack of process definition
Poorly integrated systems which introduce gaps in the workflow
Poor functional and systems testing
Lack of audit/control over processes and systems
Flexible, scalable billing platforms implemented in phases that support defined and future product rollouts
Scope management flexibility with defined change management processes which allow Company X to implement the system packages in a changing market environment
Business processes supporting the business objectives are used to determine system requirements
Interfaces are implemented between key operational systems. A gap analysis will be performed to determine where manual processes and reports will be required
Business owners are directly involved in defining and testing system requirements
End to end audit/control processes are implemented to ensure completeness of revenue
Deloitte Consulting’s Basis for Successful System Integration
The top 5 reason projects fail to deliver business value and competitive differentiation:

## Slide 15: Our approach overcomes typical challenges with implementing integrated systems
Successful implementation will require a partner that meets several critical success criteria, including the ability to:
Deliver effective and integrated programme management, business process design, technology and organisational readiness which is grounded in proven methodologies and tool sets
Comprehensive roadmap, phased methodology, and detailed integrated workplan and dependencies
Leverage experienced resources with specific subject matter expertise
Leverage knowledge and experience with the anticipated product suite (Kenan, Xacct, Netflow ...)
Deliver a seamless integrated solution
Provide insight based on an understanding of the key business challenges associated with Company X’s market focus
Foster a project culture of teamwork and trust
Ensure a successful and seamless integration that is completed on time and within budget
Daily and weekly management approach which facilitates efficient decision making
Disciplined release management and change control
Rapid knowledge and capability transfer as the team migrates to the new organizational structure
Tailored CLEC methodology
Industry expertise, including IP.
Established relationships with the chosen vendors
“One-Stop-Shop”
Industry and Application Prints
Broad business perspective and approach to implementation
Depth of network experience
Collaborative and value added consulting approach
Extensive Programme Management capability
Business case integrity and benefits realization based on achievable milestones and market entry scale-ups
Integration of multiple projects into cohesive programme portfolio
Critical change leadership capabilities necessary for creating ownership in the new business model
End user training and performance support
Develop detailed process designs which drive the requirements for organization design and development
Understanding of the level of organizational change capacity and implementation acumen needed for the journey
The Deloitte Consulting partnership has the right capabilities to ensure the success of this initiative:

## Slide 16: Results of a successful implementation
Company X differentiating factor
Rapid product design and deployment will be enabled via ‘software’, ‘firmware’ and ‘hardware’
Billing system will be configured to include rating alternatives (ie. CoS, time, usage-sensitive or application based IP) which more accurately reflects the cost of operation, creates opportunities for increased revenue
Integration of provisioning and network management allows for rapid network configuration (ie. Near realtime changes to LCR tables)
Via the website, partner will have visibility of provisioning dates and milestone tracking, usage and billing data
Systems will provide data to feed profitability, pricing and product development processes in an accurate and timely manner
Company X becomes ‘one stop shop’ instead of arrangements with multiple carriers
Obtain lowest cost through flexible pricing
Obtain lowest cost carrier
Improved customer service
Ability to understand user behavior and be better prepared to meet service expectations and efficiently manage capacity
Impact on
Company X Partners
Non preferred provider leading to loss of market share
Seamless pan-European network delivery capability will have few rivals
Near-real-time product launch and tariff updates will be difficult to keep up with
Business engine transparency is an innovative differentiator that no operator will be able to easily replicate
Company X will be able to offer solutions as part of a partnership rather than offering “me too” pricing
Impact on competitors (2nd wave)
With the successful implementation of the proposed system packages, Company X will have the capability to differentiate from its competitors and be the service provider of choice for the Company X partners

## Slide 17: Achieving Differentiation
Business Design
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 18: Business design is the key to ensuring Company X’ objectives are realised
Preferred systems
Netflow 8
Company X selected system packages to support the business objectives which Company X expects will differentiate themselves in the market. The systems alone however will not allow Company X to achieve differentiation.
Business Objectives
1. Service, product and pricing differentiation
2. Low cost and price position
3. Flexibility of service and customer service offerings
4. High quality of service
Package Configuration & Technology Integration
  The systems environment will mature over time but will retain the flexibility to support future market demands
Programme Leadership
  Mitigating the risks associated with delivering the enterprise model is achieved through coherent, integrated programme management
Process
  Well defined and ratified business processes will drive the business objectives through the organisation and achieve Company X’ required differentiation
Organisation Design & Change
  The organisation will be built based largely around existing & forecast market needs. A strong culture supported by values and behaviours is a key differentiator in the market
Gap
Successful Implementation Prerequisites

## Slide 19
Programme Leadership
Organisational Design & Change
Package Configuration/
Technology Integration
Process
A successful business design will drive Company X’ business objectives through the organisation
Define business processes for all major processes and subprocesses in detail including process objectives and the overall flow across the enterprise (who, what, where, when, why and how).
  Using the Company X tailored process print and business plan, processes will be defined for each major business process to fully leverage the capabilities of the system package solutions.
  Validation workshops will be held with the business teams to ensure processes are designed consistent with business objectives provide seamless workflows.
  Draft new customer order processes based upon Kenan, Xacct, SAP, AiMetrix and Calculus capabilities including timings and escalation procedure
  Assign responsibilities to Sales, OE/OM, Billing, Finance etc
  Define manual processes and reports for Revenue Assurance, Billing etc
  Validate processes in workshops
Business Design
Methodology
Example:
New Order Process
Inform Organisational Design
  Recruiting and Training
Inform System Configuration
  Provisioning
  Mediation
  Billing
  IOB
  Finance
Inform System Integration
  Interfaces
  Control points
  Reporting: Operational/Tactical/Strategic
Inform System Configuration
  Provisioning (eg., establish router ID formats)
  Mediation (eg., establish format for EDRs)
  Billing (eg., establish product packages)
  IOB (eg., establish pricing)
  Finance (e.g establish revenue codes by product in g/l)
Inform System Integration
  Interfaces (e.g router ID formats must be identified in the billing system)
  Control points (eg. define control reports to ensure all router Ids are billed at the correct price)
  Reporting
    Operational (eg traffic captured off routers)
    Tactical (eg bandwidth used by customer )
    Strategic (eg network capacity available)
Inform Organisational Design
  Recruiting (e.g job descriptions for provisioning, mediation, billing, and finance personnel)
  Training (e.g process and system training on: establishing router ID formats, EDRs, product packages, pricing and g/l coding)

## Slide 20: Achieving Differentiation
Our Approach
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 21: Our proposed approach is based on working with Company X for the past four months
We plan to to support your need to match mission critical business & technology functionality for your initial launch
  By the end of March 2000, mission-critical systems are implemented with required functionality in the shortest possible timeframe
  A post-March 2000 phase in which additional functionality is incorporated
  This assumes that we can begin in earnest before November 1999
We will implement the proposed solution that responds to the configuration required by Company X, e.g., Kenan, Netflow Manager, Xacct, Syndesis and others
We plan to launch the implementation of all four systems - billing, provisioning, mediation and IOB - simultaneously, an approach which will facilitate and speed system integration
Each phase will follow our implementation methodology across technology, process and organisation design
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment

## Slide 22: As Company X’ systems integrator, we use an enterprise model to drive Company X to achieve its objectives
Lead/co-ordinate the implementation and integration of selected vendor packages to support Company X’ requirements
Design the implementation based on strategic and external business drivers. Programme outcomes should be linked to the business case to ensure the creation of business and shareholder value
Develop business processes, policies and organisational structures, as required, to ensure maximum benefit and leverage of the selected service delivery architecture and applications
Manage the implementation programme to minimise risk and to deliver differentiation
Plan the transition of the data center operations, applications, and the underlying IT infrastructure following initial deployment
Continue to provide support as Company X expands following the initial launch
Company X system integrator requirements

## Slide 23: To build Company X’ new business model, it takes the combination of business and technology
Business
Design
Select
Systems
Capabilities
Technology
Integration
Network
Products & Services
Partner
Customer
Successful Implementation Prerequisites:
Data Architecture
Business Rules
Organisational Design
Programme Leadership
Enterprise Interaction Model

## Slide 24: We have tailored our approach to support this combination of business and technology capabilities
Package Configuration
Technology Integration
Programme/ Change Leadership
Process
Out of scope *
Provide support and solicit feedback from the selected vendor: Cisco
Business
Design
Select
Systems
Capabilities
Technology
Integration
Network
Products & Services
Partner
Customer

## Slide 25: These “Components” of our approach represent threads of the project
Define the organisational dynamic necessary to drive the
new business model
Determine how work will be performed, how technology
will be used and how customers will serve themselves
Build the infrastructure (physical and application) backbone
and organise it to deliver fast, flexible capabilities
to end users and customers
Leverage the capabilities commercially available and drive
a high speed implementation
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Each thread will be discussed in turn …

## Slide 26: Achieving Differentiation
Package Configuration
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 27: The business systems portfolio is the heart of all major processes within Company X
Financial - Cost Control
Financial - Revenue Management
Engineering - Network Capacity & Optimisation
Marketing - Product Design & Pricing
Sales - Quotation & Configuration
CRM - Account & Service Reviews
The first step in achieving competitive advantage, achieving rapid time to market and developing a flexible architecture is the configuration of the core systems.
Representative Business Processes

## Slide 28: The key to successful package configuration: fast implementation configured the right way, the first time
Configure the systems as quickly and accurately as possible
Leverage lessons learned from other client billing package implementations
  Minimise the learning curve
  Maximise the benefit
  Realise the value of “best practice” learnings

## Slide 29: Configuration is an important first step, but the real value and competitive advantage is tying together the “loose ends”.
Data Integration
Systems Integration
Process Integration
Organisational Integration
Change/Programme Leadership
To meet the aggressive requirements of Company X, we will utilise the best package configuration experts: those provided by each of the software suppliers.
Deloitte will drive the overall effort and have significant participation in each package area to ensure an overall consistent approach
Deep Package Expertise
Deloitte Consulting
Kenan Systems Corporation
Syndesis
AIMetrix
XaCCT
Cisco

## Slide 30: Achieving Differentiation
Technology Integration
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 31: Company X’s business model is dependent on four key success factors
Sources: Company X business plan, Executive Interview Notes, Company X RFQ: Business Systems
Emerging IP Delivery Model
Service, products and pricing differentiation
Provide for extensive customer self-service capabilities, enabling customers (partners) access to the Company X operating environment
Offer unique products such as unified messaging and Global IP services as well as low cost IDD and bandwidth
Low Cost and Price Position
Provide for tight control of network deployment costs associated with customer/partners and track costs associated with each element while reaping economies of scale by aggregating partner “traffic” and “connectivity”
Provide for proactive management of IDD and Interconnect costing to maintain profitability margins
Flexibility of Service & Customer Service Offerings
Allow for the ability to introduce new products (or combinations of existing Company X/partner products) rapidly without substantive changes to the service and revenue stream architecture
Design the architecture to allow for incremental introduction of automated processes, based on business need and volume of transactions associated with the interaction with partners/customers
High Quality of Service
Provide for “best in class” service offerings on an initially limited product and service basis
Develop the ability to quickly respond to and resolve issues impacting “end-customer” and partner needs
Enable partners, and later end-customers, to manage their service portfolios and receive rapid high quality responses from Company X

## Slide 32: These success factors can only be achieved by identifying the systems necessary to support the key enablers

## Slide 33: The key, then, to achieving the business objectives is the architecture of the underlying systems
Financial
Systems
Enterprise Integration Manager (Middleware)
CPP
Application
CRM
Application
Data Warehouse
Network Performance
Information
Real-time
Usage Data
Real-time
Order Mgmt
Circuit
Inventory
Kenan
Billing
Enterprise
Data Model
Seamless integration
Consistent business data architecture
Enterprise-wide business data model
Message broker architecture
Elimination of manual interfaces, validation and error correction
Leveraged package applications
Organisation independent architecture
Product data model
Quality metrics embedded in the systems
Emerging IP Delivery Model
Service, products and pricing differentiation
High quality of
service
Flexibility of service & customer service offerings
Low cost and price position
Application must inter-operate across network links, despite differences in underlying communications protocols, system architectures, databases and other application services
Application architecture must tie together data sources and systems through a data exchange and transformation mechanism that de-couples applications from each other
The cost of maintaining interfaces must be minimised while permitting the greatest level of flexibility in responding to business changes
Business Success Factors
Systems Requirements
Impact On The Total Architecture

## Slide 34: Our systems integration approach start with Company X’ Best In Breed application portfolio ...
SAP R/3
Web Enabled CRM Solution
Syndesis or
Cisco
Provis
Centre
Cisco Network
Elements
Service/Circuit
Inventory
System
In Scope
Out of Scope
All interfaces are in scope
XaCCT
Usage
Cisco
NetFlow
v8
Order
Management
Kenan
Arbor/BP
9.x
Trouble
Ticketing
System
Calculus
Opera IOB
Business Reporting
Architecture*
* Key linkages: CRM, Order Management, Billing, SAP and Trouble Ticketing Systems

## Slide 35: … And organise the application architecture into a seamless delivery capability
Channel Customers
Web-based Customer Interface
Customer Care / Single Point of Contact
Enterprise Integration Manager/Middleware
Sales
Order Handling
Problem Handling
Performance Reporting
Billing &
Payments
IOB
Order Mgmt
Circuit
Inventory
Network Mgmt System
Trouble Mgmt Service Assurance
Applications / Business Objects
Data Management
Marketing
Order Entry Initially
Network Mgmt.
Pricing
Billing Ops.
Sys. Admin.
Internal Back Office Users
Gateway (as
needed)
Invoicing & Collections
...
TBD
Financial
Mgmt
Contact
Partners
End-Customers
Provisioning
Trouble
Tickets
Calculus
Kenan
AI Metrix
(TBD)
Netflow &
XaCCT
TBD
Kenan
...
SAP
Notes: <number>
<footer>
<header>
<date/time>

## Slide 36: The Result: seamless integration of business process, data architecture and information systems
CRM Engine
Customer & Order Mgmt
Customer & Product
Account Profiling
Sales
Bill Presentment & Account Tracking
Kenan SAP
XaCCT/Calculus
Rev & Cost
Accounting
Order Entry
Provisioning
Network
Mgmt
Mediation
& Billing
Billing
Project
Cost
Tracking
Capture
Order
Customer Registration
Trouble
Mgmt
Network
Inventory
Network Mgmt
Provisioning Mgmt
Web-based Customer Interface
Internal Back Office Activities
Capture
Sales
Order
Invoicing & Collecting
Order Management
Trouble Tickets
(out of scope)
Problem Handling
Customer performance indicators
Performance
Reporting
Order
Mgmt
En-gineering
Account
Mgmt
Pricing &
Configurat’n
Complex
Orders
Mediation
Bill Presentment
Bill Generation
FA
Revenue
Recognition
AP
AR/GL
Order Mgmt
Enterprise Integration
Manager

## Slide 37: The Key: leveraging an Enterprise Integration Manager to replace traditional interfaces with “smart” adapters
CRM
SAP
Billing
Enterprise Integration Manager
Adapter
Adapter
Adapter
Order Mgmt
Adapter
SAP
Billing
Order Mgmt
Enterprise Integration Manager Architecture
Traditional Architecture
Enterprise IT Characteristics
Isolation of Information Systems from enterprise through adapters
Standardization of communication semantics (publish/subscribe)
Regression Testing is isolated to adapters
Re-use of application adapter development
Enables enterprise process control and visibility to key business processes
Enterprise IT Characteristics
Information Systems are dependent on each other
Passing of data between applications is “hard coded” through point-to-point interfaces
Regression testing is time consuming due to interdependence of applications
Swapping out/in applications requires major custom development
CRM

## Slide 38: Enterprise Integration Manager ties the entire application architecture together
…
Administration
Adapter
Kenan
Adapter
CRM
(Siebel)
Enterprise Process Bus
Process Models Instantiation
Users Work lists
Business Metrics Storage
Atomic Synchronous Transactions
Atomic Asynchronous Transactions
File Transfer/Publish/Subscribe
Data Transformation
Enterprise Message Bus
ý
ý
ý
ý
ý
o
o
ý
ý
Business Process Instance
Adapter
Other Operators/
Mannesman Corp
Adapter
Netflow
Adapter
AI Metrix
Business Process Environment
Process Design
Process Tracking/Analysis
Process Administration
Gateway
Enterprise Data Model
Business Metrics
Adapter
SAP
Performance
Security
Adapter
Distribution
Administration

## Slide 39: Each interface/data interaction will be evaluated and developed to support the basic business requirements
Application
Timing
Interface
Mechanism
Development *
Type
Complexity
Kenan Arbor BP
Real time
Middleware
Configurable
Input/output
Medium
Kenan Arbor OM
Real time
Middleware
Configurable
Input/output
Medium
SAP AR, MM, PS
Real time
Middleware
Configurable
Input/output
High
CRM
Real time
Middleware
(preferred)
TBD
Input/output
TBD
AI Metrix
Real time
Middleware
Bespoke
Input/output
Medium
Calculus
Batch
Point-to-point
interface
Bespoke
Output
Low
Network Mgmt
(Syndesis or CPC)
Near real time
Middleware
Bespoke
Input/output
Medium
Netflow
Real time batch
Point-to-point
interface
Configurable
Output
Low
XaCCT
Real time batch
Point-to-point
(MW potential)
Bespoke
Output
Medium
* Preliminary assessment assuming Active Software™ as the middleware
An initial assessment step will evaluate, prioritise and design the appropriate interfacing activity

## Slide 40: This approach aligns systems requirements and project and business objectives
Seamless integration
Consistent business data architecture
Enterprise-wide business data model
Message broker architecture
Elimination of manual interfaces, validation and error correction
Leveraged package applications
Organisation independent architecture
Product data model
Quality metrics embedded in the systems
Application must inter-operate across network links, despite differences in underlying communications protocols, system architectures, databases and other application services
Application architecture must tie together data sources and systems through a data exchange and transformation mechanism that de-couples applications from each other
The cost of maintaining interfaces must be minimised while permitting the greatest level of flexibility in responding to business changes
Business Success Factors
Systems Requirements
Impact On The Total Architecture
Service, products and pricing differentiation
Establishing a low cost and price position
Flexibility of service and customer service offerings
High quality of service
Project
Requirements
Fast implementation
Flexibility of delivery
Business rule/process based
Ease of maintainability/adaptability

## Slide 41: Additionally, the Middleware layer could facilitate a transition from Kenan to Amdocs
Enterprise Integration Manager (Middleware)
Enterprise
Data
Model
Adapter
SAP
Adapter
Arbor OM
Adapter
Arbor BP
Adapter
CRM
New Adapter
Amdocs
Billing
New Adapter
New OM
(bespoke,
SAP extension,
package, etc)
Initial Integration
18 month transition strategy
Enterprise Integration Manager (Middleware)
Enterprise
Data
Model
Adapter
SAP
Adapter
OM
Adapter
Amdocs
Billing
Adapter
CRM
Long Term Integration Vision

## Slide 42: The Enterprise Integration Manager provides an added value : Enterprise Data Model for reporting
Financial
Systems
Enterprise Integration Manager (Middleware)
CPP
Application
CRM
Application
Data Warehouse
Network Performance
Information
Real-time
Usage Data
Real-time
Order Mgmt
Circuit
Inventory
Kenan
Billing
Enterprise
Data Model
The model can be used as an input into a reporting tool
Has the ability to link data that has historically been hard to combine
Enables flexibility : The model changes as the Enterprise Integration Manager evolves
Company X Management

## Slide 43: Initially, we will look to deliver key reporting requirements
Customer Relationship Management
Underlying Data
Defined Reports from Operational Systems
CPP “Lite”
Kenan
Strategist
Strategic Reporting
The reporting architecture aims to fully leverage the reporting capabilities offered by planned systems. Additional capability will be added through development of specific management applications (e.g., Strategist)
Successful reporting architecture:
  The ability to access underlying data to construct adhoc or new reports as needed
  Dynamic link to an enterprise data model
  Exploitation of the reporting capabilities provided through operational systems
  Understanding of the business need for each report and the ability to combine information to add value
  Development of specific management applications which enhance the value offered by the reports from operational systems
  Balancing the detailed and high level views of the business
Initially targeted reporting

## Slide 44: In conjunction with configuration & integration, we will define the initial reporting model for Company X
Get business
approval
Develop key reporting requirements
Structure the reporting data model
Prototype
Solution option determination
KPI’s
Develop reporting architecture for Company X
Learnings
Expert
input
Recommendations
and business case
Define/Develop reports from planned systems
Work plan for developing prototypes to operational management reporting applications

## Slide 45: We will undertake rapid implementation of a reporting system for Company X
The following activities will be under taken
  Capture reporting capabilities of proposed systems
  Identify initial strategic & basic and requirements for management reporting applications
  Link initial requirement to Enterprise Data Model
  Implement required reporting capabilities leveraging CPP
  Implement change in the reporting of financial and operational information from planned systems (e.g. SAP), if needed, to underpin management and strategic reporting objectives
  Build an operational and customer/product reporting overlay
  Implement a reporting solution
Benefits
  Quick wins
  Compatible with Company X’ capacity and capability
  Provide baseline capabilities
  Flexible with Enterprise Integration Manager evolution

## Slide 46: Achieving Differentiation
Process
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 47: The key to aligning the technology with the business is the creation of a process-driven organisation
SAP R/3
Web Enabled CRM Solution
Syndesis or Cisco Provis Centre
Cisco Network Elements
Service/
Circuit Inventory System
In Scope
Out of Scope
All interfaces are in scope
XaCCT Usage
Cisco NetFlow v8
Order Management
Kenan Arbor/BP 9.x
Trouble Ticketing System
Calculus Opera IOB
Business Reporting Architecture*
* Key linkages: CRM, Order Management, Billing,
SAP and Trouble Ticketing Systems
RFQ to be issued October 1999
A process view of the organisation will facilitate system requirement definition and determine, based upon gaps in the system capabilities, where manual processes and reports are required to provide for seamless workflow.
1. Customer Dynamics - Customer Facing Processes
  Develop, Enhance & Withdraw Products & Services
  Market & Sell Products & Services
  Perform Customer Care
2. Service Implementation/Delivery
  Perform Order Entry
  Perform Order Management, Feasibility, Pricing/Costing
  Perform Service Provisioning
3. Service Performance and Network Creation
  Perform Service Assurance
  Plan, Design & Build the Network
4. Billing
  Collect Usage
  Perform Billing & Remittance
5. Infrastructure/SAP and Performance Management
  Revenue Assurance
  Perform Financial and Management Reporting
  Perform Human Resource Functions - training, recruiting, etc.
  Although not within the scope of this project, co-ordination with these processes is essential for seamless workflow

## Slide 48: The processes are designed to ultimately be embedded into the technology
Business Processes will be designed, constructed, tested and implemented in co-ordination with Company X business input from Sales and Marketing, Order Entry/Management, Provisioning/Mediation, Network Operations, Billing and Finance/HR as follows:
Perform a comprehensive business detail design across Company X/selected systems.
  Using the Company X tailored process print and business plan, processes will be defined for each major business process to fully leverage the capabilities of the system package solutions
  An assessment of each system will be conducted to determine gaps in each system’s capabilities which will require manual processes and reports
  A contingency set of processes will be developed as a back-up for potentially delayed systems functionality
  Validation workshops will be held with the business teams to ensure processes are designed consistent with business objectives, practical and provide seamless workflows
Develop an organisational structure
  A current and evolving organisational structure will be determined
  Business functions/roles/responsibilities will be defined
Implement processes
  Processes will be documented with specified tasks by department, flowcharts and escalation procedures.
  Process testing and training will be incorporated into system package testing and training with an emphasis on end to end process ownership to ensure seamless workflows

## Slide 49: To speed the definition of new processes, we will leverage Deloitte Consulting reference materials where possible
We will define the major processes and subprocesses in detail including process objectives and the overall flow across the enterprise.
Example: Fulfil customer order
Objective: Fulfil customer order.
Order Processing: input the order into the order entry system
Order information is interfaced into the billing system. Billing ensures that all information required to bill a customer is updated into the billing system
Order processing and billing functional roles and responsibilities defined
Using Our Phase 0 Processes
Example development steps include:
Draft new customer order processes based upon Kenan, Xacct, SAP, AiMetrix and Calculus capabilities
Define manual processes and reports confirming customers provisioned equal customers available for billing
Validation workshops-
Meet with Sales, Order Entry/Management, Engineering, Network Ops, Billing and Finance to identify responsibilities and handoffs between departments
Meet with Billing to determine all customers provisioned are billed
To Develop Final Processes
Filter into system & organisational requirements

## Slide 50: We will develop processes for all related areas of the business
Initial Company X Drafts
New Order Processing
Network Management and Repair
Billing
Collections
New Equipment
Additional Processes to be Drafted
Trouble Ticketing
Revenue Assurance
Product specific processes
Processes tailored to preferred systems

## Slide 51: The combination of end-to-end processes with sophisticated technology forms the basis of a solid Revenue Assurance Programme
Potential Gap: Customer provisioned prior to set-up in billing system
Potential Gap: Incorrect routers allocated to customer
Potential Gap: Routers provisioned and operational but not billed
Potential Gap: Routers not updated in billing system
Potential Gap: Routers not tested for accuracy
Potential Gap: Revenue per billing system not equal to revenue per g/l
Potential Gap: Customers billed at incorrect rates
SAP R/3
Web Enabled CRM Solution
Syndesis or Cisco Provis Centre
Cisco Network Elements
Service/Circuit Inventory System
All interfaces are in scope
XaCCT Usage
Cisco NetFlow v8
Order Management
Kenan Arbor/BP 9.x
Trouble Ticketing System
Calculus Opera IOB
Business Reporting Architecture*
* Key linkages: CRM, Order Management, Billing, SAP and Trouble Ticketing Systems
In Scope
Out of Scope
RFQ to be issued October 1999
Unless controlled gaps systems and processes will cause revenue loss. End to end process flows will identify gaps in system processing and workflows. Manual processes and reports will be implemented where gaps arise

## Slide 52: Achieving Differentiation
Programme/Change Leadership
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 53: An integrated systems approach will not deliver the success Company X wants unless it is supported by the right organisation design
Technology driven start up
Systems are key enablers of Company X vision
Priority is systems integration
Technical interfaces are complex
Focused on technical excellence
Fast, dynamic, interactive way working styles and behaviours
Inclusive - avoiding functional silos
Aligned to business processes
Fluid to support system upgrades
Clear identification of core and non-core business activities
Quality focused measures
Technical competency standards
Technical training & support
Minimal resource available
Roles are undefined
Employment model unclear
No HR infrastructure
Limited high level forecasts of staffing requirements
Encourage diversity
Reward & recognise success
Visible/articulated Values
Team spirit
Organic structure to support forecast in employee numbers
Defined roles and responsibilities
Defined core competencies
Recruitment/section criteria
Individual& Team targets
Incentivised approach
Simple process
Menu approach for benefits
Perceived as fair
Supports development
Systems capacity focus
Limited contingency (People)
Focus on here and now rather than forward planning
Customer focused
Solution oriented - can do approach
Rapid response
Multi-tasked
Individual sense of leadership
Flat management structure
Flexible employment contracts
Core employees supported by “just in time” resources
Focus on Quality Targets
Reward & recognise commitment
Ensure targets keep pace with business changes
Encourage “stretch” targets
Use direct/real time regards
Assess promotion suitability
Leverage elasticity of organic design
Review outsourcing options
Assess headcount impact
Motivated by success
Forward looking/visionary
Able to cope with ambiguity
Continuous learning
Balance work/play
Clear vision
Limited contingency
High level plans - no lower level detail yet.
Complex
Systems Integration
High Volume
Staff Recruitment
Increasing
Market Demand
Aggressive Expansion /Growth Plans
Performance
Management
Organisation
Design
Culture &
Values
Current
State
Business
Issues Facing
Company X
TIME
Organisational Characteristics

## Slide 54: We will begin with a communication approach geared to evolve with your aggressive growth plans
Complex
Systems Integration
High Volume
Recruitment
Increasing
Market Demand
Aggressive
Expansion/Growth Plans
Communicating to engage & motivate
Start up will increase numbers working in Company X creating need for managed communications
Complex systems projects will create dynamics, constantly shifting organisational baseline.
Newly recruited employees will be dependent on communication channels to provide insight and knowledge of Company X & its goals
Communications needs to be two-way to engage & motivate
Communication processes become integrated into Company X team and management relationships
Specific communication activities are exceptional
Effective communication is viewed as core skill & rewarded
Communication is used to shift the business thinking to ensure on-going alignment with Company X focus & goals.
Communication planning process to be developed for Company X. Company X leadership plays a major role in dissemination of messages
Focus is on creating understanding & promoting support
Communication strategy to support expansion is developed. Communication integrated into core competency framework. Introduce Impact Analysis to focus resource and maximise effect
Focus is on building commitment to Company X
Communicating to embed the Company X’ culture & values
Underpinning the optimal organisation design is an effective communications process which reinforces Company X’ culture and values
TIME

## Slide 55: The key is prioritising the organisational behaviour Company X wants to have
Company X’ objectives
e.g., Provide best in class service offerings
Establish low cost and Price position,Etc
Dimensions of the Business
Customer
Market Trends
Service/Products
Process
Organisational architecture
Owners and other stakeholders
Regulatory Conformance
Consumer mindset
Delivers consistent quality
Foresight to spot trends
Ingenuity/Creativity to exploit opportunities
Technical Excellence
Leading edge knowledge
Lean customer responsive
Constant evolution
Fluid & Responsive
“Flat” & Energised
Success driven
Communicative
Bottomline Awareness
Managing regulators and other to ensure success within the marketplace
Desirable Organisational Capabilities
Culture
Leadership
HR Processes
Structure
Core Competencies
Incentives & Rewards
Key Organisational Enablers

## Slide 56: We will build the organisational blueprint necessary to sustain the implemented processes & technology
3. Performance
Management
I
1. Culture Definition Workshop
CulturePrint
Feedback
Leadership Alignment:
Organisation Checkback
Launch Plan
2. Organisation
Design
Leadership Coaching
Strategic Design
Structure Design
Core Competency
Definition
HR Processes
Feedback
4. Communication
Strategy
Leadership Coaching
Feedback
Communications Launch:
Feedback
Leadership Review
Define
Key
Measures
Use
Balanced Scorecard
Develop
Process
$
Align
Rewards
Define
Training
& Support
Using your business objectives to drive culture & values, our approach aligns leadership style, designs organisation structure and defines core competencies necessary to get the most out of the implemented systems
Enterprise Design & Implementation will address:
  Company X Culture & Values
  Optimum Organisational Structure
  Core Competencies
  Communications Strategy
  Performance Management
Potential Design Tools

## Slide 57: Fast, Flexible ...
Timing
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 58
Assuming that we can start before November, our approach can build
the Company X organisation and infrastructure by the end of March, 2000

## Slide 59: Fast, Flexible ...
Package Configuration Approach
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 60: We will leverage Our Billing Solutions Methodology for a fast implementation
The Framework for Billing Solutions structure illustrates typical project modules. Kenan Systems-specific project modules (un-shaded) have been integrated into the structure
Process Development & Arbor
Package Integration
Process & Systems Integrity
Change Leadership
Training & Documentation
Project Management
Scoping &
Planning
Design
Construction
Testing & Delivery
Define Target Environment
Integration Points Analysis
Arbor Dev. & Configuration
Workforce Transition and Support
End-User Training and Documentation Strategy
End-User Training and
Documentation Analysis and Design
Project Team Training Strategy
Project Team Training Development and Delivery
End-User Training and Documentation Development
Integrity Risks and Exposures
Application and Systems Integrity Design
Application and Systems Integrity Construction
Application and Systems Integrity Implementation
Capabilities Transfer
Leadership Alignment
Project Team Building
Change Readiness Confirmation
Communications and Stakeholder Enrollment
Stakeholder and End-User Preparation
HR Process Alignment
Security and Authorizations
Application and Systems Integrity Confirmation
Technical Documentation Review
Audits and Controls Design
Audits and Controls Construction
Audits and Controls Testing
Audits and Controls Requirements
Application and Systems Integrity Requirements
Process and Systems Integrity Gap Analysis
Leadership Action
Technical Documentation Requirements
Training and Documentation Gap Analysis
End-User Training Delivery
Test Planning
Technical Documentation Design
Audits and Controls Confirmation
Project Management and Planning
Business Case
Operations Turnover
Strategic Repositioning
Quick Hit Opportunities
Strategic Intent and Change Imperative
Benchmarking/Best Practices
Initiative Rationalization
Prioritize Processes
Integration Management, Risk Management and Quality Assurance
Continuous Improvement
for Billing Package
Business Process Confirmation
Process Performance Analysis
Organization Confirmation
Business Process Requirements
Process Design for Billing Package
Install Baseline Arbor Product
Pilot for Billing Package
Implement Processes For Billing Package
User Acceptance Test and Parallel Test
Application Needs Confirmation
Technology Infrastructure Design and Implementation
Technology Support Organization Requirements and Development
Third-Party Development Requirements
Technology Infrastructure
Requirements
Technology Support Organization Implementation
Technology Infrastructure Confirmation
Implementation Strategy
Organization Design
Refine Gap Analyses
Data Movement Development and Testing
Data Movement Design
Performance Planning and
Management
Technology Infrastructure Deployment
Software and Data Implementation
Functional Requirements
Technology Support and IT
Strategy Confirmation
Data Movement Strategy
Testing Strategy
Integration, System
and Regression Test
Process-Focused
Management
Data Movement Requirements
Functionality Confirmation
Organization Requirements
Management Systems Design
Data-Level Functional Requirements Analysis
Arbor Software Development Requirements
Third-Party Configuration Design
Third-Party Development & Test
Billing Package IT Gap Analysis
Arbor Functionality Gap Analysis
Billing Package Customization Design
Arbor Customization Design
Arbor Custom Development & Test
Billing Package Configuration
Arbor Configuration Design
Arbor Configuration & Test
Arbor Delivery to Client Site
*Framework for Billing Solutions (Kenan Module)
Notes: It is important to note there are a small number of tasks which the Kenan Systems Consulting Team will always be responsible for:
Defining the data model within Arbor
Creating the design specification and data mapping for the bill format
Documenting the data model, integration points, and code modifications
Sizing the Arbor production environment
Delivering code to the client

## Slide 61: The scope of implementation includes billing and operational business systems
SAP R/3
Web Enabled CRM Solution
Syndesis or Cisco Provis Centre
Cisco Network Elements
Service/
Circuit Inventory System
In Scope
Out of Scope
All interfaces are in scope
XaCCT Usage
Cisco NetFlow v8
Order Management
Kenan Arbor/BP 9.x
Trouble Ticketing System
Calculus Opera IOB
Business Reporting Architecture*
* Key linkages: CRM, Order Management, Billing,
SAP and Trouble Ticketing Systems
RFQ to be issued
October 1999
Company X’ RFQ specified a number of systems that are designed to offer a complete solution for the launch of Phase II services
Our response will provide Company X a distinct advantage in the market through differentiated service offerings, a position as a low cost provider and customers empowered through self-care.
Customer Relationship Management
(Out of Scope)
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
We will present our approach to:
Develop requirements to facilitate configuration of the systems
Accomplish tasks required to configure the systems to enable billable services on the Company X network.
Ensure that interfaces are designed to pass information seamlessly and accurately
Design processes to enable the selected systems
Identify and mitigate risks associated with the implementation of the selected components
Provide “services” to the CRM layer utilising the functionality of the selected systems to enable the customer self care functions from Billing, Provisioning, Mediation IOB and Order Management

## Slide 62: Configuration of mediation systems plays a critical role
Key Mediation Systems Configuration Activities Include:
Refine/define IP usage mediation requirements to inform the configuration of NetFlow data collectors using the NetFlow flow data collector function set
Establish (in parallel) a development environment that contains a Cisco IOS router and NetFlow version 8
Define NetFlow aggregation schemes and filters to support IP usage collection requirements
Determine the appropriate polling intervals and data sizes for NetFlow disk space sizing based on the identified aggregation schemes and filters
Map these aggregation schemes to Products, Services and Packages contained within Arbor/BP
Create configurable templates that utilise these aggregation schemes that can be driven by parameters passed from Order Management and Provisioning systems
The selection of a Cisco network places an emphasis on the successful configuration of the mediation systems. XaCCT and Cisco NetFlow provide the “IP Usage” statistics gathering and correlation in the Company X solution
Mediation Systems
Netflow 8
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture

## Slide 63: Mediation Systems (continued)
Create mechanisms to gather these templates to “provision” NetFlow. These mechanisms could be a combination of UNIX perl scripts, Oracle stored procedures or Telnet session scripts called as an exit to the Provisioning work flow.
Configure the XaCCT Data Collection Module (DCM) for NetFlow to gather network statistics from Company X’s Cisco IP network
Configure the XaCCT DCMs for Cisco WAN PVC/SVC to gather (IGX/BGX/MGX and ATM) statistics if required
Design output XDRs to interface with Kenan Arbor/BP’s CAP and MCAP modules by agreeing a common record format based on Company X’ Phase II product offerings. Ensure, if possible, that this format is extensible to Phase III (Unified Messaging Products).
Develop operational accounting and control mechanisms to ensure that network statistics, event records, and Kenan CAP input are synchronised and that “usage” is tracked through network, mediation and billing systems
Develop revenue assurance control reporting to ensure that: NetFlow output can be audited from routers to the XaCCT aggregation and correlation processes; billable IP usage services are captured via NetFlow without the introduction of “gaps” or unbillable usage
Mediation Systems
Netflow 8
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
Key activities (continued)

## Slide 64: The choice of Kenan Arbor/BP as a billing system provides the anchor for the entire implementation
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
Arbor/BP must be configured to not only bill for current products and services, but also to allow rapid introduction of new service offerings. The design decisions we take now will influence the flexibility of the system over time
Billing
Key Arbor/BP Systems Configuration Activities Include:
Integration Points Analysis (IPA)
  Using the output of business design workshops establish Packages, Products, Services and Features in Arbor
  Establish recurring, non-recurring and usage prices for Company X service offerings
  Establish Wholesale, Retail and Combined customer structures
  Determine business rules and configure Arbor to combine Customer and Service data structures
  Establish country specific taxation treatments and rules
  Design Invoice Format(s)
  Establish interface requirements and design documents
Development and Configuration
  Populate Arbor Customer, Product and Taxation tables based on output of the IPA phase
  Develop Invoice Formats
  Develop Interfaces to other business systems (see Integration Section)
  Develop Testing Strategy and Cases
  Document final data model

## Slide 65: Billing Systems: Kenan Arbor/BP (continued)
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
Billing
Testing and Company X Training
  Complete system and user documentation
  Design Training materials based on systems configuration and process designs
  Execute test plans and regression fixes
Production Planning (in parallel)
  Size the production system based on expected Company X Y2002 transaction volumes and results of mediation output analysis
  Procure production hardware and operations systems
  Design operational data centre processes (e.g., job scheduling, backup/restore, job restart, billing audit/review etc.)
  Create operations procedures based on Company X implementation
  Test operations procedures prior to “go-live”
  Train Data Centre personnel
Key activities (continued)

## Slide 66: We will leverage the o.tel.o Calculus Opera installation for use at Company X
Key tasks in this area involve allowing Company X a view of operations of Opera, and integrating the system with Company X’s SAP implementation and reporting architecture
Billing
Key Calculus Systems Configuration Related Activities Include:
Technical Access
  Determine the required access to Opera required by finance and operations teams in The Netherlands
  Determine systems interface requirements, timing and preferred mechanisms (e.g., VPN client/server, FTP file exchange) for online user access and interface access
  Establish connectivity to the Opera system using agreed methods
SAP Accounts Receivable Interface
  Conduct design sessions with SAP R/3 Team to establish data and interface requirements, file formats and control/scheduling mechanisms
  Contract Calculus Software to construct appropriate Opera data extraction routines and to populate an SAP “loadable” file
  Contract SAP team to create R/3 data loading scripts based on the agreed file format
  Establish revenue recognition procedures and cash application standards between Calculus and SAP
  Test data extraction and load routines from/to Calculus and SAP A/R
  Develop control procedures to ensure continuity between Calculus and SAP
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture

## Slide 67: Billing Systems: Calculus Opera (continued)
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
Billing
Reporting Architecture Interfaces
  Develop data requirements to support key rate, customer, route and margin views
  Contract with Calculus Software to develop data extraction routines to support operational and strategic reporting needs
  Develop data load routines to feed the Business Reporting Architecture
  Develop interface control mechanisms to ensure data consistency between Opera and the Business Reporting Architecture
Extensibility Planning
  Develop procedures to accommodate the rapid introduction of new rates, routes and interconnect partners
  Develop procedures to rapidly implement Company X partner interconnect agreements within Calculus Opera
  Develop an extensible architecture with Calculus to support new company acquisition and interconnects outside of traditional o.tel.o interconnect relationships
Key tasks (continued)

## Slide 68: The provisioning and inventory management approach is designed for flexibility in customer management & tracking
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
We have designed a provisioning approach to enable rapid customer turn up, to track network and service assets, and to help ensure that costs are understood and controlled
Provisioning and Inventory
Key Provisioning Systems Configuration Activities Include:
SAP and AI Metrix (Service, Circuit, Assets)
  Model the IP and ATM network and establish a network and service inventory model within the inventory tool (AI Metrix)
  Establish linkages between Services/Circuits within AI Metrix and the SAP Fixed Asset Ledger
  Develop an interface between AI Metrix and SAP Fixed Assets to mutually inform both systems of new assets and asset usage in support of customer contracts
  Develop a process mechanism to accommodate non-Company X network elements (e.g., leased elements from PTTs) within the AI Metrix Service/Circuit Inventory
  Develop interface control mechanisms to ensure consistency between AI Metrix and SAP R/3
  Establish interface capabilities between inventory systems (AIMetrix and SAP) and the Syndesis provisioning system to allow service provisioning using components from inventory.
  Capture provisioning activities and a record of actual network resources used to construct a customer’s “network”
  Access provisioning details (service locations, feeds & speeds) via interface to Order Management system

## Slide 69: Provisioning and Inventory (continued)
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
Provisioning and Inventory
Syndesis Provisioning (Element Interaction)
  Establish standardised product resource models (router capacity, bandwidth, ATM timeslots) based on Company X product sets and capabilities of each PoP
  Implement these resource models as reusable templates using network interaction service packs (Cisco Router and ATM) available from Syndesis
  Create a master provisioning template that can be driven utilising passthru data and parameters from the Order Management System
  Implement Syndesis Equipment modules for Cisco Routers and Stratacom ATM switching layer
  Develop middleware enabler for Syndesis Flow Through Interface (FTI). (see Technology Integration section for additional details)
  Establish Provisioning succeed/fail and validate processes and associated reporting to ensure that automated provisioning actions perform in an auditable and repeatable manner
  Establish control reporting to ensure that network, service and fixed asset inventories are synchronised
  Establish reconciliation actions and procedures to help ensure that the view of the network is as up to date as possible
Key activities (continued)

## Slide 70: We propose using AIMetrix Neuralstar to address Service/Circuit inventory requirements
Our recommendation is based on the leadership position of AI Metrix and Deloitte Consulting implementation experiences at other public networks in the United States
Significant AIMetrix Public Network Implementations
Network/Service Inventory
Common Repository for data needed to turn up services - Physical and Logical Inventory
Total flexibility in object model design
Containment and association relationships easily defined and viewed
Attributes easily defined and modified
Graphical Features and Objects
Graphics are auto-generated from the database
Inventory is viewed in a logical relationship
Objects in alarm state change color to reflect the alarm state of the device/circuit/managed object
Objects can be selected from the graphic and attributes can be immediately viewed
User Access and Inventory Functions
Browse Logical and Physical inventory hierarchically in a run-time environment
View attributes of any object(s) in the inventory “tree” with a click of the mouse
Modify the inventory database from the tree
Exploits the look and feel of the standard Microsoft tree browser
Williams Telecommunications
Comcast
MediaOne Atlanta
Qwest USA (Deloitte)

## Slide 71: The order management system will initially be based on Kenan Order Management
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
The Order Management systems must be constructed to manage both the workflow and costs associated with provisioning a customer/partner’s network. Kenan’s Order Management system and SAP will initially drive engineering and financial processes.
Order Management
Key Order Management Systems Configuration Activities Include:
Kenan Arbor/OM
  Establish standard “order management templates” for Company X products, partner ordering and order acceptance requirements, and National Operators
  Within these templates, establish work, billing, cost, review, test, and acceptance order driven tasks and milestones (an order “workplan”)
  Establish escalation and review procedures for each order workplan
  Populate Arbor/OM with these templates to facilitate order tracking activities
  For financially impacting tasks (e.g., paying a PTT for a recurring network charge, or contracting work from a supplier to complete an order) establish parallel “finance management templates” within the SAP Project System
  Develop an interface between Arbor/OM and SAP-PS to “trigger” financial process and payment flows within SAP upon completion of a financial milestone in Arbor/OM
  Develop an interface between Arbor/OM and the Syndesis provisioning engine to pass customer and network order details to the provisioning system
  Develop an interface between Arbor/OM and AIMetrix to select and capture network assets used to complete the order
  Pass relevant engineering and financial details to Arbor/BP to begin customer billing processes

## Slide 72: Order Management Systems (continued)
Customer Relationship Management
Provisioning and Inventory
Billing
Mediation Systems
Netflow 8
Order Management
Reporting Architecture
Order Management
SAP Project System
  Establish financial milestone projects to shadow order management projects within Arbor/OM. Key linkages must be established and maintained between OM and PS
  Develop processes to ensure that payment mechanisms (purchase orders and accounts payables) are linked to orders within Arbor/OM and sufficient financial review/control processes are established.
  Establish linkages between customer/partner orders, contracts and payables in SAP
  Develop synchronisation mechanisms and control reporting to ensure that new project templates created in Arbor/OM are reflected and passed to SAP-PS
  Ensure that all costs, incurred by Company X and/or passed to customer partners are identified in Arbor/OM and interfaced to SAP-PS
  Establish linkages, and develop an interface to the CPP and business reporting systems
  Establish processes and control/audit reporting to ensure that:
    All orders are tracked until completed
    All orders are billed to an entity (internal or customer/partner)
    Worksteps and progress are tracked
    Activities and work items are escalated prior to going into jeopardy
    Expedite procedures are documented and adhered to
    Supplemental Order procedures are documented and adhered to
  Establish clear supplier management requirements around order routing, status reporting, payment terms/conditions
  Develop associated reporting to facilitate supplier management activities
Key activities (continued)

## Slide 73: This approach represents the best combination of speed to implement and flexibility
Reasons for taken this approach are the following:
  Efficient approach is a team effort that includes both an Integration Points Analysis Team and a Planning and Sizing Team. This combined approach best leverage the strengths of Kenan and Deloitte Consulting firms and will result in an integrated deliverable set addressing the activities outlined in the RFP
  The next phase, Construction, will focus on the design, development, testing, training, and production planning activities you have outlined. Based on our experience, it is reasonable to expect that this phase will be completed in less than three months
  The Implementation phase, meaning data migration and conversion, will be determine accurately during the planing and analysis phase. We are estimating a four weeks assessment for this phase
  Support & Maintenance Phases will follow the Configure & Deliver phase. The strategy and approach for these phases, including staffing, schedule, and cost will be determined during the Planning & Sizing Phase

## Slide 74: We are teaming with the best Kenan implementors we can find: Kenan
Experience integrating and loading billing systems into a complex environment
Customer-focused, enterprise-level approach
Clear understanding of Kenan Systems’ billing implementation process
Focus on Time to Market, Company X Self-Sufficiency and Quality
Experience implementing its Arbor products into a complex environment
Product-focused, implementation-level approach
Clear understanding of Deloitte Consulting’s role as the billing systems integrator
Focus on Time to Market, Company X Self-Sufficiency, and Quality
Deloitte Consulting has established a complimentary, co-implementation partnership with Kenan Systems to deliver Company X an integrated billing solution
What each company brings to the partnership:

## Slide 75: We will bring our complete methodology and tool set to the implementation effort
Major Deliverable
Subdeliverable
Subdeliverable Component
Phase
Module
Task
Role
Tool
Tool Application
Deliverables
Activities
Project Roles
Tools
Our Framework for Billing Solutions Methodology comprises four kinds of information: Deliverables - organized into a deliverables hierarchy, Activities - organized into a work breakdown structure, Project Roles, and Tools - supplemented by tool application information.
Framework for Billing Solutions

## Slide 76: Through this approach, we can achieve our critical objective: accelerated time to market
Key Activities (Requirements Validation
and Solution Specification)
Conduct workshops to determine requirements for product configuration
Perform requirements review, validation and prioritization
Evaluate solution alternatives to address business needs
Evaluate manual workarounds & contingencies where necessary
Perform initial gap analysis of Kenan’s system functionality against Company X’ requirements
  Order Management -Financials
  Message Processing -Interfaces
  Invoice Processing
Define preliminary technical specifications
  System architecture and interfaces
  Estimated data volumes
  Recommended initial system configuration
Detailed project plan
Solution design and development
  Implementation strategy analysis document
  Implementation solution alternatives document
Key Deliverables

## Slide 77: Fast, Flexible ...
Package Configuration
Billing Neutral OM Approach
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 78: Initially, we will leverage Kenan OM to integrate into the CRM solution
For March 31, 2000 we will utilise Kenan’s Arbor/OM to satisfy Order Management requirements. This will required some extension and integration of iCare and web enabling Arbor/OM
Advantages and Disadvantages
of this Approach
+ Leverages pre-existing functionality within OM
+ Pre-integrated with Arbor, reducing development requirements
+ On Kenan’s development roadmap
- Increases dependency on Kenan
- Raises the bar for integration between Amdocs and the Order Management System
- May be difficult to duplicate from an integrated Order Management and Billing environment perspective
CRM
iCare
Arbor/OM
SAP/PS
Provisioning
Arbor/BP
Kenan “Bluestone” and/or bespoke development

## Slide 79: Longer-term: we would utilise a package work order management system integrated with SAP and CRM & Order Management
CRM
iCare
SAP/PS
Provisioning
Arbor/BP
Siebel, Calico Trilogy etc.
Project System “Templates”
In Concert or other workflow tools
Amdocs Ensemble
Advantages and
Disadvantages of this Approach
+ Uses a work order management tool to manage workflow
+ Eliminates dependency on Kenan/OM
+ Potentially portable to an Amdocs environment, establishing a “billing neutral” Order Management platform
- Tools on market are gaining maturity, but given risk in this area (Revenue Assurance) additional analysis would be required to select an ideal Order Management package and implementation approach
+/- Higher functionality with more interface development required
- The risk of impacting March delivery is significant; therefore, we will use this design to guide and inform Kenan/OM functionality and inform subsequent CRM/OM design activities

## Slide 80: Fast, Flexible ...
Technology Integration Approach
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 81: Our approach for integration using a middleware architecture follows the 5 step phased approach
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment
Functional Thread
Technical Thread
Technical Infrastructure Thread
Confirm scope
Define the EIM strategy
Plan the implementation requirements
Evaluate and select middleware packages
Define business rules
Develop the process vision linkage
Develop the conceptual designs
define data requirements
Prioritize interfaces and adapters
Perform detailed analysis and design
Develop detailed design recommendations
Develop enterprise-wide data model
Implement the physical environment
Configure/modify application architecture
Build the interfaces and adapters
Incorporate workflow, etc.
Develop the physical data architecture
Unit, system and acceptance test
Conversion migration to production
Develop system and technology enabled processes
Each step is described in more detail ...

## Slide 82: The Scope and Plan phase confirms the direction, scope, timing and activities of the project
Key Activities
Confirm the project scope
Define project success metrics
Design, source and install the physical test/development environment
Plan the implementation requirements
Evaluate and select packages, tools and supporting technologies
Process Team Interaction
Package Configuration Team Interaction
Company X Interaction & Validation
Process scope
Process implementation requirements
To be process requirements
Technical architecture requirements
Sizing and scoping requirements
Timing of key configuration deliverables
Confirmation of key deliverables
Articulation and clarification of additional business requirements
Participation in technology selection activities and procurement of all required technologies
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment
Points Of Interaction
Scope Of Interaction

## Slide 83: Define Target Environment builds on much of the work performed to-date to define the conceptual design
Key Activities
Define the business rules
Develop the computing environment and infrastructure requirements
Identify contingency candidates
Develop the closure plan for gaps in selected technologies
Define the enterprise data model requirements
Develop the initial testing parameters
Process Team Interaction
Package Configuration Team Interaction
Company X Interaction & Validation
Preliminary process design
Process and technology contingency requirements
Initial reporting and information management requirements
Initial testing parameters
Timeliness requirements for interactions and interfaces
Confirmation of all packaged selection decisions and initial interface requirements
Confirmation of business rules and key deliverables
Identification of any Mannesman corporate/partner standards, interface requirements or other dependent implementation requirements
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment
Points Of Interaction
Scope Of Interaction

## Slide 84: The Design phase creates the detail necessary to implement the middleware backbone
Key Activities
Interface analysis - Data source and sink identification
Data Analysis - Analysis of data structures
Adapter Design - Design of methods for interactions with enterprise applications
Workflow Design - Definition of data routing rules and processing dependencies
Develop ongoing support requirements
Technical Infrastructure analysis and planning
Process Team Interaction
Package Configuration Team Interaction
Company X Interaction & Validation
Detailed process design
Detailed workflow requirements
Detailed information reporting/data requirements
Implementation timing
Detailed functional requirements
Detailed interface and interaction requirements
Technical support for implementation of the computing environment
Participate in the development of ongoing support requirements
Confirm key deliverables
Support initial installation requirements (facilities, etc.) of the computing and infrastructure environment
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment
Points Of Interaction
Scope Of Interaction

## Slide 85: Construction configures, modifies and builds the hardware, software and infrastructure
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment
Key Activities
Process Team Interaction
Package Configuration Team Interaction
Company X Interaction & Validation
Contingent process and technology alternatives
Implemented contingent process and technologies
Confirmation of the business rules
Close working relationship to confirm development of interfaces, adapters, data models, workflow, etc.
Support to computing environment and infrastructure vendors for completion of physical computing environment
Confirmation of key deliverables
Points Of Interaction
Scope Of Interaction
The configuration and modification of the software to meet the requirements of Company X
Includes the building of application adapters/connectors, transformation engine rules and processing directives, and workflow routing and confirmation rules
Installation of the physical computing environment and infrastructure

## Slide 86: Testing and Delivery confirms the system with unit and systems tests and migrates into a production environment
Key Activities
Verify that the software components and technical infrastructure meet the initial design requirements and successfully integrate both the business and technical processes throughout the organization
Is dependant upon the work of the other threads and will need to focus on co-ordination for testing and mediation processes
Develop detailed implementation plans for any contingent process/technology
Develop detailed ongoing support requirements
Process Team Interaction
Package Configuration Team Interaction
Company X Interaction & Validation
Participation in testing and migration
Participation in testing and migration
Participation in testing and migration
Confirmation of ongoing support requirements
Initial expectations for delivery of ongoing support
Points Of Interaction
Scope Of Interaction
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment

## Slide 87: We will leverage our Application Development Framework (ADF) for all bespoke development work
User Services
Common Service Components
Messaging Interface
Business Services
Common Service Components
Data Interface
Data Services
Common Service Components
MS Visual Basic
MS Visual C++
MS Visual C++
MS Visual C++
ODBC
DBMS specific libraries
MS SQL Server
prototyping and departmental applications
mission critical or enterprise-wide applications.
PowerBuilder
MS Visual C++
Java
for processes running on the same device
for processes running on a different device
DCOM
DCE RPC
for all processes on client
for all processes on server
MS Visual C++
SPARCompiler C/C++
Oracle Relational Database
for single or mixed database environment
for increased performance or functionality
SQLNet
DBMS specific libraries
Microsoft -NT Open Systems - Unix Usage

## Slide 88: Our Microsoft ADF uses the best practice in NT development ...
InstallShield
Server Hardware
Compaq full range
Server OS
MS Windows NT Server
Middleware
Microsoft TS
Active, Tibco,
Crossworlds, others
DBMS
MS SQL Server
Protocol
TCP/IP
Dial-Up
MS RAS
Client Hardware
DC Standard Pentium II
Desktop or Laptop
Client OS
MS Windows 98 or
MS Windows NT Workstation
Platform
Operations
CA ARCserve for NT
Project Management
MS Project
Office Productivity
MS Office
Exchange/Lotus Notes
Visio Professional
Testing Tools
SQA Suite
Support Tools/ Utilities
WinZip
RoboHelp
Modeling Tools
Rational Rose/Logicworks ERWin
Programming Tools
MS Visual Basic Enterprise
(MS Visual J++)
MS Visual C++
Configuration Management
MS Visual SourceSafe
F4CS Workplan Wizard
Other Management Tools
Electronic Project NoteBook

## Slide 89: … As does our Unix (Open Systems) ADF
Legato Networker, Tivoli, others
Operations
Project Management
MS Project
Office Productivity
MS Office
Exchange/Lotus Notes
Visio Professional
Testing Tools
SQA Suite
Platform
Server Hardware
Sun Ultra Enterprise
Server OS
SunSoft Solaris
Middleware
Encina, Active
Transarc MQS,
Tibco, others
DBMS
Oracle
Protocol
TCP/IP
Dial-Up
MicroComm
LAN Express
Client Hardware
DC Standard Pentium II
Desktop or Laptop
Client OS
MS Windows 98 or
MS Windows NT Workstation
X Terminal Emulation
Hummingbird
eXceed/Xpress
NFS
Other Management Tools
Electronic Project NoteBook
F4CS Workplan Wizard
PowerBuilder Enterprise
Java
SPARCompiler C/C++
MS Visual C++
Programming Tools
WinZip
RoboHelp
InstallShield
Support Tools/ Utilities
PVCS Version Manager
Configuration Management
Modeling Tools
Rational Rose/Logicworks ERWin

## Slide 90: On initial review, Active Software™ may represent the Enterprise Integration Manager/Middleware solution
Business Value
HP
Key evaluation considerations in this area include
  Availability of a package specific “adapter” or “connector”
  Nature and extent of adapter functionality
  Diversity in types of events supported
  Standards supported for messaging and communications
  Ease of modeling end-to-end business processes
  Ease of creating the meta-data or enterprise data model
  Ease of data mapping and transformation
  Centralized security and support for single sign-on capability
Data
Application
Process

## Slide 91: In the Planning and Scoping phase, we will assess and identify the right Enterprise Integration/Middleware tools
Deloitte Consulting has relationships with a majority of the leading vendors in the enterprise integration marketplace. Our relationships include not only formal, global alliances with leading firms, but also hands-on project delivery services for clients throughout the world:
TSI Software

## Slide 92: Other tools that we may use are primarily enterprise systems management and architectural tools
Other Potential
Tools
BMC Software Computer Associates
Tivoli Systems
Boole & Babbage Cabletron Candle Corp
Compuware Hewlett Packard Sun
Nastel MQSoftware Landmark Level 8
MessageQuest
Enterprise
Systems
Mgmt
These will be confirmed at the conclusion of the Design phase

## Slide 93: We will help scope, plan and develop the basic computing architecture, building on the work that we have completed to date
Stackable Hub 24 Port
100 MB
Gigabit Ethernet
16 Port Switch
Cisco 850
Router
Company X Private Network
Internet
Web / CRM Server
Billing Server
SAP R3 Server
SAP R3 Server
Test
Env.
Prod.
Env.
Client Network
Infrastructure Management Server
Provisioning Mediation Server
One pair per node
Firewall Anti-Virus
Remote Network
Backup-Restore Server With Tape Robot
Infrastructure Mgmt Server
Billing, Mediation, CRM and Web Server
NT Office Server

## Slide 94: Initially, we believe the physical environment will be predominantly based on a Sun/Unix platform
Initial Assessment -- Minimum Requirements
Test/
Development
Environment
10 workstations (NT with UNIX X and NFS tools)
2 Sun ES 4500, 2 GB RAM, 300 GB disk storage
1 Compaq 4 processor NT server
Representative
Production
Environment*
5 workstations (as above)
2 Sun ES 4500, 2 GB RAM, 300 GB disk storage
2 Sun ES 6500, 4 GB RAM, 800 GB disk storage
8 Sun Ultra2, 1 GB RAM, 100 GB disk storage One co-located with each router
1 Compaq 4 processor NT server
1 office server
To be confirmed at the completion of the construction phase

## Slide 95: Key integration assumptions identified are largely relating to SAP/CRM and general Company X responsibilities
SAP and CRM teams will jointly define/design the interface and adapter requirements
Order entry configuration and validation will be performed through a Web-interfaced CRM application completed under a separate project
Decisions regarding ongoing operations of the computing environment and related applications (including insourcing/ outsourcing decisions) will occur over the course of the project but are not explicitly contemplated here
Prioritisation of interfaces, adapters, data architecture requirements and bespoke activities will occur during the first month of the project
  Speed requirements for the implementation (aggressive timelines) may likely result in less than 100% completion by the March, 2000 deadline
  Launch critical systems functionality will be completed, assuming a start date prior to November, 1999
  For low priority functionality not complete by March, 2000, contingent process and technology solutions will be developed

## Slide 96: Key assumptions -- continued
Company X will hire or source the appropriate resources to work along side the Deloitte Consulting team as needed. Resources are likely to include:
  CIO
  DBA
  Application Architect
  Technical Infrastructure Architect (Systems Engineer)
  Network Administrator
  UNIX and NT Administrator (s)
Test data (call detail records, circuit inventories, etc) will be available or developed in conjunction with Company X, vendors and the SAP and CRM project teams

## Slide 97: As with most projects, certain success factors will be key to our ability to deliver
Immediately finalizing an appropriate scope to be delivered by key milestones -- completion and approval of a detailed project plan
Obtaining Executive commitment to participate in key meetings and reviews, ensure rapid approvals, and timely handling of escalations
Availability of key resources from Company X, network consultants, Kenan and other vendors
Immediately finalizing key business decisions relative to middleware, hardware vendors, purchased application packages (e.g., circuit inventory, provisioning), etc.
Procuring, receiving and installing the required hardware and software as planned
Developing and agreeing on a contingent process and technology approach

## Slide 98: Our approach combines integrated technologies, packaged applications and subject matter expertise
Fault tolerance/fail over provides rapid recovery from process termination, hardware failure and network disconnect
Leverage network monitoring tools to manage data activity
Improved Reliability
Real time processing of customer relationship management activities
Enterprise data model enabling enhanced, sophisticated reporting and inquiry capabilities
Scalable infrastructure using adapter interfacing technology
Message brokering which allows applications to receive data by message content
Reduced integration maintenance requirements by reducing interfaces
Normalized data structures to guarantee data is passed to all applications through one standard message, allowing plug-and-play of applications in the future
Operational
Efficiency
Create Competitive Advantage By:
Real time customer issues can be managed more effectively by integrating order management with provisioning, and trouble ticketing with network management, for example
Customer information will be updated on all applications through a guaranteed data messaging technology
Improved Customer Service

## Slide 99: Fast, Flexible ...
Process Approach
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 100: Company X’ ability to meet their business objectives will require rapid development and implementation of core processes
Key Revenue Stream Business Processes
Deliver service, product and pricing differentiation
Tight integration of network provisioning X X X X X
Rapid product design X X X X X
Customer ordering and service provision via web X X X
Implement high quality of service
Service level monitoring X X X X X
Outsourcing of non-core functions X X X X X
Implement flexible service and customer service offerings
Flexible, billing, pricing and organisation structure X X X X X
Interactive forecasting and capacity planning X X X X
Establish low cost and price position
Association of logical network inventories with customers and costs X X X X X
Controlled outsourcing of operations X X X X X
Customer Dynamics
Service Implementation /Delivery
Serv. Perf. & Network Creation
Billing
Infrastructure SAP & Perf. Management

## Slide 101
Company X Tailored Approach
Programme/Change Leadership
Package Implementation
Deloitte Consulting’s Methodology will help guide the project team and facilitate skills transfer and organisational design
New Workplace Skills
Change
Management
Strategy and Management
Systems
Process
Information
Technology
Programme & Project Plan
Implementation Strategy
Quality Assurance & Risk Assessment
Redesign Integration Strategy
Reengineering Programme Management
Customer Needs Assessment
Change Imperative
Process Maps
Benchmarking/Best Practices
External Assessment
Internal Assessment
IS Direction
Strategic Repositioning
New Process Design
Pilot
Process Performance Analysis
Process Vision and Targets
Innovation Enablers
IS Design
IS Requirements
Management Systems Design
Strategic Intent
Organization Design
IS Transformation Capability
IS Selection
IS Configuration
IS Development
Process-Focused Management
Outsourcing Alternatives
Process Integration
Facilities Configuration
Implement New Processes
Quick Hit Opportunities
Strategic Renewal
Management Systems Implementation
Capability Transfer Strategy
Prototype and Simulate
IS Assessment
Initiative Rationalisation
Continuous Improvement
Process Prioritisation
IS Implementation
establish change imperative
create vision and targets
redesign
build and configure
implement
Change Pathway
Planning
New Job Skills
Frontline Change Leadership
Change Capacity
Leadership Alignment
Workforce Transitions
Leadership Action
Stakeholder Enrolment
Change Challenge
Assessment
Change Challenge
Assessment
Team Building
Capability Transfer
HR Process Realignment
Performance Management
Industry Print
Our methodologies are tailored to address Company X’ business objectives
7
Supplier
Negotiations
8
Choose
Supplier (s)
10
Create Scheduling
Agreement
11
Create Quota
Arrangement
9
Create Supplier
Contract
4
Create Supplier
Request for
Quotation
Eng
1
Identify Need for
RFQ
2
Determine
Specifications
3
Identify Potential
Suppliers
YES
5
Receive & Process
Supplier Quotations
6
Does
Quotation
Meet Specs
?
12
Reject Quotation
13
Notify Supplier of
Rejection
NO
Supplier
MRP
Purch.
P-10.5
Provide
Customer
Support
Manage
Distribution
Network
Manufacture
Products
Procure
Products
Fulfil
Orders
Market and
Sell Products
Develop New
Products
Plan & Manage
the Development
Process
Develop & Execute
Marketing Plans
Support
Order Inquiries
Provide
Customer Training
Material
Handling Strategy
Define
Production Strategy
Plan / Maintain
Procurement Strategy
Plan, Release &Rollout
Changes to Existing
Products / Services
Conduct Prototype
& Market Tests
Refine Existing
Product / Service
Concepts
Develop & Design
New Product / Service
Concepts
Research & Analyse
the Need
Conduct Market,
Customer & Competitor
Research
Manage
Product / Services
Pricing & Promotions
Develop Category /
Brand / Product Plans
Schedule Delivery
Bill Customers
Manage / Track
Orders
Process Orders
Enable Payment
Receive
Material / Services
Maintain Supplier
Qualifications
Manage Contracts
Identify & Process
Requirements
Purchase
Material / Service
Disposition
Execute Production
Maintain Product
& Process Data
Plan Demand
Plan Production
Schedule Production
Manage
Picking & Packing
Logistics
(Physical Distribution)
Strategy
Material Handling
Manage
Inbound Logistics
Manage
Outbound Logistics
Dispatch & Provide
Field Service / Support
Provide
Customer Interface
to the Organization
Receive & Respond
to Customer Inquiries
Company X’ Business Objectives
Company X’ Environment
System Capabilities/Constraints
Programme Organisation
Programme Structure
Capability
Resources
Programme Communications
Benefits
Risks and Issues
Process
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment

## Slide 102: Scoping and Planning and Define Target Environment establish the project foundation
Approach
Confirm strategic intent
Set targets and goals
Determine priorities and initial scope
Initiate opportunity logging
Identify and mobilise leadership and Company X participants - process owners
Deliverables/Results
Initial targets and goals
Initial project priorities and scope confirmation
Executive level process model
Project and team charters
Communication strategy
Process
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment

## Slide 103: Design and Construction rapidly delivers processes ready for implementation
Approach
Determine, design and model processes based on Company X-tailored process print
Validate processes with business teams
Perform gap analysis based on system functionality
Design human resource and organisation transition
Execute change management plan
Develop and initiate communication plan
Prepare for implementation
Feed process requirements into system and organisational design
Deliverables/Results
Business process documents
Process measures and targets
Prioritised and value-driven implementation approach
Training requirements and plans
Change management transition plan
Communication plan
Proposed organisational structure
Proposed system requirements
Detailed implementation plans
Process
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment

## Slide 104: Testing and Delivery ensures processes are implemented based upon agreed upon performance measures and performance management
Key Activities
Conduct final QA and integrity testing
Conduct training
Pilot processes
Activate performance measures and performance management
Implement processes
Deliver and track business results
Results
Value driven business results
  Shareholder value
  Customer value
  People value
Flexible and growth sustaining business infrastructure
  Processes
  Systems
  People
Process
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment

## Slide 105: Fast, Flexible ...
Programme/Change Leadership Approach
Package
Configuration
Technology
Integration
Programme/Change
Leadership
Process
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 106: Our approach is based on prioritising the behaviours required to meet the business goals
Culture
& Values
Organisation
Design
Performance
Management
Embyronic organisation
Opportunity to define & shape emerging culture
Establishing culture is on leadership radar
Wider enterprise design work can dovetail to support and reinforce culture
Company X Current State
Deloitte tools and techniques will support Company X executives to define the culture and values for the business
The culture and values will be defined in behavioural terms to promote understanding
Impact will be visible in the way people carry out their work, interact with customers and each other
Action plan to sustain integration
Strong culture is key differentiator for Company X
Company X at Fighting Weight
Company X will have a clearly defined and tailored organisation structure comprising: functional, and process units with clearly defined roles, responsibilities, competency definitions
The structure will be sufficiently elastic to assimilate forecast growth to 140 plus employees
It will promote responsive decision making through minimising the management hierarchy
It will support and reinforce the cultural goals
Company X will have in place a simple process for affirming individual and team goals. People will know what is expected of them, how their contribution will be monitored and rewarded
Company X will benefit from unswerving focus on the areas of business that impact the bottom line. The process will support regular alignment to changing business goals
“Clean sheet” approach for enterprise design
Must be fluid & responsive to support range of growth scenarios
Process driven to avoid duplication and surplus
Exploits technology to minimise overheads
Encourages flexible teams and multi-skilling
Company X is fast-moving business with ever shifting business targets
Individual and team effort needs to be focused and re-directed as goals change
Employees should feel rewarded for their efforts
Exceptional contributions should be recognised

## Slide 107: Organisation Design and Change Will Use Proven Tools and Techniques to Deliver the Competitive Advantage for Company X
Culture
& Values
Organisation
Design
Performance
Management
Tools & Techniques
CulturePrint
Leadership Alignment
Communications
Organisational Checkback
Tools & Techniques
Strategic Design Definition
Organisational Mapping
Competency Model
Workshops & interviews
Best Practice Benchmarks
Tools & Techniques
Balanced Scorecard
Best Practice Benchmarks
Process Mapping
Design/Review Group Work
Agreed values, attitudes and indicators
Clear leadership role definition to support desired corporate culture
Alignment of other organisational levers to support desired culture
Current baseline report produced for future comparative reporting
Action plan to sustain integration and alignment with business goals
Key Deliverables
Company X organisation structure - internal
Key business capability & characteristics statement
Role & responsibility definition for organisation
Core competency requirements
High level HR processes
Resourcing options to meet Company X’s immediate and medium term requirements
Strategic and operational performance measures
Performance management process for individuals and teams
Aligned rewards and recognition process
Defined training and development requirements
Potential Tools

## Slide 108: Developing the right organisation design will help overcome barriers to success
No Change Management Programme
0%
20%
40%
60%
80%
100%
Resistance to Change
Inadequate Sponsorship
Unrealistic Expectations
Poor Project Management
Case for Change not Compelling
Project Team Lack Skills
Scope Expansion/Uncertainty
Not Horizontal Process View
IT Perspective Not Integrated
82%
72%
65%
54%
46%
44%
44%
43%
41%
36%
Source: Deloitte Consulting 1995 Survey of CIOs
Top 10 Barriers to Success in Large Scale Projects

## Slide 109: The organisation design and change methodology works in conjunction with the overall implementation approach
Leadership
Alignment
Leadership
Action
Sustained Commitment
High-
Performance
Teams
Change Enrolment
Frontline Change
Leadership
Communication
New Workplace &
Job Skills Identification
New Workplace &
Job Skills
Implementation
Organisational
Infrastructure
Assessment
Redesigned
Organisational
Infrastructure
Organisational
Infrastructure
Implementation
Leaders
Teams
Individuals
Infrastructure
Communication
Capability Transfer
Change Leadership Planning
Setting the climate for change
Engaging & Enabling
Implementing & Sustaining
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment
Notes: <number>
<footer>
<header>
<date/time>

## Slide 110: Fast, Flexible …
Project Team Structure
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 111
We have designed the project organisation to help ensure that all areas of the project are covered, and that Deloitte is driving the overall delivery
Design Architect & Relationship Manager
S. Zielenski
Company X Management Board
Programme Steering Committee
P. Glassbeek
CIO (open)
S. Dark
J-P. Valk (sponsor)
Q/A Advisory
L. Cilliers (DC-SAP)
D. Downing (DC-ITS)
J. Temple (Company X Partner)
Programme Management
R. Porter (DC Service Partner)
J.P. Valk (Sponsor)
M. Knutton
R. Pople Project Manager
Programme Office
K. Houston (DC)
+3 (DC)
Package Configuration
Technology Integration
Process Integration
Change Leadership
J. Clark
T. De Winne
T. Iglio (DC)
A. Gauton (DC)
Arbor Configuration
(See overleaf)
C. McGrady (Kenan)
D. Bevan (DC)
+3 (DC)
+3 (DC)
+4 (Kenan)
XaCCT (3-5)
Syndesis (3-4)
AIMetrix (2-3)
NetFlow (2-3)
Deloitte Managers responsible for each thread
Amdocs
CRM
SAP
Network Build
HR/Recruitment
Supplier Management
R. Klein-Schiphorst
Deloitte Procurement Mgr
+16 (DC)
Please note that this project teaming structure is based on our best estimates of the required staff size to successfully deliver this solution. We may amend this structure at the conclusion of the Scoping and Planning phase of the project

## Slide 112: We will staff the systems integration effort with a combination of technical and functional subject matter experts
Technology
Integration
Team Lead
Infrastructure
Manager
Application
Architect
Middleware
Architect
DBA
Interface/
Adapter
Developers
(5)
Functional
Architect
Middleware
Integration
Specialist
Infrastructure
Consultant
Business & event rules
Integration with process team
Workflow, etc
Deep middleware expertise
Middleware selection
Architect the MW layer
Middleware expertise
Architect support
Implementation support
Configure adapters
Develop bespoke adapters
Develop point-to-point interfaces
Support application configuration (APIs, etc.)
Data architecture
Database design
Enterprise data modeling
Infrastructure support
Data gathering
Sizing, etc
Planning and assessment
Infrastructure design
Implementation support
Software and tool selection
Overall integration of applications, data and MW across platforms
Tool and platform selection

## Slide 113: Fast, Flexible ...
The Results
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 114
Order Management
Billing
Provisioning & Inventory Management
Mediation
Reporting Architecture
Configuration
Integration
Process
Change Mgt
Programme Mgt
IP Billing Leader
Kenan Expert Configurators
Web to Network Arch
Syndesis Expert Configurators
Seamless integration with CRM/SAP
Middleware Adapter
Competitive Advantage
Risk Mitigation Technique
Granular IP Usage
XaCCT Network and Billing Experts
IP Billing Enabled
Reconciliation Processes
All network events accounted for
Revenue Assurance
Partner orientation and interpersonal skills
Cultural alignment
Customer & Product Profitability
Cohesive Reporting Arch.
End-to-End view of customer
Enterprise Data Model
End-to-End view of customer
Enterprise Data Model
Ensuring intelligence is in mediation, not billing
IP Features within Xacct
Orders, Bills, Financials Integrated
Middleware Adapter
End-to-end revenue stream
Middleware Adapter
Pos and AP linked to orders
Reconciliation processes
View of network inventory
Processes to manage and track network elements
Organisational Roles Defined
Defined and repeatable processes
Technical competence
Defined and repeatable processes
Technical competence
Defined and repeatable processes
Technical competence
Defined and repeatable processes
Continuity between CRM and Billing
Clearly defined roles and responsibilities
Continuity between Ordering and Billing
Coordination of Kenan and Amdocs
Continuity between orders and the network
Established rules for an end-to end solution
Continuity of process and performance information
Converting data into decisions
Orders turn into revenue, not problems
Kenan Expert Configurators
Manual intervention minimised
Coupled to CRM and Provisioning
We will deliver a comprehensive integration across the preferred packages

## Slide 115: Benefits of our implementation approach for Company X
Speed
Solution Effectiveness
Leverage
Leverages Deloitte Consulting's telecom industry knowledge and prior work, and best practices as a jump start for Company X
Overall integration of systems, processes and people
Establishes a common language for all team members
Establishes the basis for recruitment, training and documentation
….with a focus on speed of implementation, flexibility of delivery & integration with the business requirements Our Approach - ClientPrint
Consistency
Design
Construction
Testing and
Delivery
Scoping and
Planning
Define Target
Environment
Notes: <number>
<footer>
<header>
<date/time>
SPEED:
Defines scope boundaries and planning framework
Provides jumpstart to process and technology visioning
Accelerates the client’s understanding of detailed business process to ERP functionality linkage
Accelerates Design decision making
SOLUTION EfFECTIVENESS:
Provides an enterprise-wide process perspective … not just an ERP functionality perspective
Enhances business decision making and BPR based on industry-specific and cross-industry best practices and proven application of ERP and 3rd Party Software
Helps drive out potential implementation issues for early disposition
CONSISTENCY:
Enables the development of common and consistent business processes for client globally and across divisions/ BUs
Provides a standard language and format for large, global, multi-disciplinary implementation teams
Documents a business process view of the configured ERP functionality, thus enabling communication and end user training
CONSULTANT LEVERAGE:
Provides knowledge management tool for consulting practice
Helps drive consistency and learning into our solution content
Deeply integrated into FastTrack methodology
Directly linked to Global INSite
Directly linked to ValuePrintTM

## Slide 116: Risk & Programme Leadership
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 117: The complexity and risks of this project are significant and can be summarized in four primary categories
External Forces
Many suppliers on the critical path -- some are not specifically engaged to complete this project (e.g., Cisco)
Aggressive delivery requirements -- March, 2000
Numerous projects competing for management attention (e.g., Billing, CRM, Amdocs, IDD)
Potential for scope expansion as competitors launch services
Mannesman partner expectations/politics management
First Mover
Risks
Loosely defined requirements
Leading edge, emerging and potentially unproven technology components
Technological
Complexity
“Greenfield” Operation
Cross-platform technical requirements (e.g., NT/Unix, Sybase/Oracle)
Components that have not been integrated at this scale before
Known “vanilla” Kenan Arbor/OM-BP implementation requirements in light of Amdocs migration (risk of missing functionality)
Technical implications of the complexity of the business requirements
Decoupling of Software License Agreements from services relationships with vendors
Lack of dedicated Company X staff (in many cases, the positions themselves are not defined)
Potential for scope expansion as capabilities and functionality of systems becomes apparent
Potentially overlapping functionality requirements (Mediation/provisioning/billing)

## Slide 118: The Deloitte Consulting Approach is designed to mitigate these kinds of risks
Communications
Formal and informal communications mechanisms to provide regular status and issues reporting
Structured cross-project communications mechanisms
Structured internal project communications mechanisms
Cross-functional and cross-organisational participation in key reviews, deliverables, workshops, etc.
Company X relationship “owners” with outside and interested third parties
Project Governance
Structured escalation procedures and resolution processes
Shared decision-making relative to key issues impacting risk
Engagement of key Company X resources in decision-making
Specific project governance tools, such as the Electronic Project Notebook
“Best Practices”
Best Resources
Project management tools to include third party and cross-project dependencies
Leveraging of the Company X developed work to-date
Leverage a common/vanilla implementation, where possible
Project linkage between Process, Package, Systems Integration and Change threads
Learnings from other clients with similar implementation or business issues
Proven tools, frameworks, methodologies and solution sets as a starting point
Subject matter experts
  Project management
  Process engineering
  Telecommunications industry
  Infrastructure development
  Application and middleware architecture
  Systems integration
  Vendor management
  Senior practitioners with experience in start-ups and new business development
Risk Mitigating Factors

## Slide 119: We will mitigate as much of the risk associated with this project as possible …
External Forces
First Mover
Risks
Technological
Complexity
“Greenfield” Operation
Communications
Project
Governance
Best Practices
Best Resources
Company X 3rd party relationship owners
Structured formal & informal mechanisms for communication
Cross-project communications
Structured escalation procedures
Project management tools to include 3rd party dependencies
SME: Vendor mgmt
Deloitte Consulting European Vendor relationship leaders (e.g., Kenan, Active, AI Metrix)
Direct linkage to SAP and CRM projects
Cross-functional and cross-organisational participation
Formal and informal communication tools
Structured escalation procedures
Shared decision-making
Project mgmt tools
Begin with the work completed to-date
Leverage vanilla implementation
Learnings from other clients
SMEs:
  Process
  Telecom Industry
Formal and informal communication tools
Structured escalation procedures
Engagement of key Company X resources
Project mgmt tools
Tools, frameworks and methodologies
Learnings from other clients
SMEs:
  Infrastructure
  Application Architecture
  Middleware
  Vendor Mgmt
Formal and informal communication tools
Structured escalation procedures
Project mgmt tools
Tools, frameworks and methodologies
Learnings from other clients
Senior practitioners with experience in start-ups and new business development
Mitigants Risks

## Slide 120: … However, Company X will need to participate to ensure successful implementation
Company X Responsibilities & Requirements
Communications
Participate in scheduled review and status update mechanisms
Assign accountable individuals tasks with resolving issues with outside and interested third parties (“owners”)
Senior management participation on a project steering committee
Set and manage expectations with Mannesman partners and non-core team members
Project Governance
Resolve major decisions within 2 business days of receipt of a structure recommendation
Resolve minor decisions within 4 hours
Share decision-making responsibility for key areas impact joint risks
User project tools for documenting Company X identified issues
Source and encourage participation of key Company X resources in decision-making (e.g., CIO)
“Best Practices”
Best Resources
Commit to a common/vanilla implementation where such an implementation does not materially impact product delivery
Leverage the Deloitte Consulting reference tools, methodologies and learnings from other clients
  Adopt where possible
  Modify where necessary for unique business requirements
Source resources necessary for the project. Including (but not limited to):
  CIO
  Application Architect
  Technical Architect
Participation by key Company X resources in review, deliverable completion and confirmation/approval of delivers
  Database Administrator
  Network Administrator

## Slide 121: One of the most important tools we will use to mitigate risk is our Programme Leadership approach
The programme will be managed in a coherent, integrated way which ensures focus on the “big picture”
  integration of people, strategy, process and technology
  prioritised, fully scoped project portfolio
  understood interdependencies, both internal and external
  the programme “culture” can be adopted to ensure dynamic, proactive business style post go-live
  comprehensive management of risks
Leading to
  Increased risk of delivery
  Failure resulting in loss of revenue
  Impact on time to market and quality objectives
Individual projects may lead to the following:
  duplication or omission
  proliferation of initiatives
  no understanding of dependencies
  senior management overload

## Slide 122: The Programme ensures that the intended benefits are delivered on time and differentiation value is achieved
Programme Organisation
Programme Organisation
Programme Structure
Capability
Resources
Programme Communications
Benefits
Risks and Issues
Programme Leadership aligns the Project portfolio with the overall business strategy
Company X Strategy
Implementation Programme
Project Portfolio
Amdocs
Billing
SAP
CRM
Tech Arch
Org Build
Network Build
Effective Programme Leadership will create the appropriate commitment, capability and infrastructure through managing the seven dimensions of the programme
Suppliers

## Slide 123: To help ensure that we achieve the desired results, Deloitte brings a comprehensive Programme Leadership approach that addresses the various dimensions of this project

## Slide 124: We will utilise sophisticated programme management tools such as the Electronic Project Notebook (EPN)
.
The EPN contains five sections:
Engagement Management
Manages team schedules, discussion databases and workplan/ task distribution
  Quality Management Defines methods to ensure that the programme is performing to the intended quality standards. Allows team members access to quality management information like issues, quality documents and status reports
Electronic Project
Notebook (EPN)
Project Files, Resource Center
and Historical Databases
Project Plan
Issue Log
Status Reports
Dependency Worksheet
Contact Management Documents interaction including interviews, meetings, phone calls, faxes, emails, etc. between members of the project team
Engagement Library
Electronic repository of key engagement documents such as deliverables, working papers, reference documents and glossary terms
Plug-Ins
Other programme specific information

## Slide 125: Professional Services Fees
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 126: Project Pricing Summary
Our professional fee budgetary estimate for services from all parties supporting this project are as follows:
9,385,525
This figure represents the project being conducted on a standard 40 hour work week. Acknowledging the risks and potential for the work to exceed this standard, we are prepared to establish an the Deloitte Consulting component “cap” on hours at 40, hours worked in excess of 40 by project team members will not be charged to Company X.
Expenses as incurred are in additional to this fee. Given the fixed and relatively predictable timing of this project, we will endeavour to minimise travel and subsistence associated expenses. Our experience over many implementations has shown these to be in the range of 9 – 12% of the estimated fee total. A more detailed break down of the costs associated with each phase is shown below:
This pricing is exclusive of hardware, software licenses, systems development and management tools etc, which we agreed with you would be arranged as direct purchases between the respective vendors and Company X, with support from Deloitte Consulting integration architecture managers.
Project Management/Oversight
Business Design & Testing
Systems Integration & Configuration
Network Systems
Reporting Systems
Programme/Change Management
Total
Scope & Plan
Define Target Env
Systems Design
Construction
Test & Deliver
Total

## Slide 127: Project Pricing Assumptions
We have made a number of assumptions and believe that this budgetary estimate has been sensibly derived and is reflective of the level of work, our assumptions and contingencies. Our budget estimate may be revised based on substantial deviation of the following assumptions:
Decision making is not protracted and can be based on the available data at the time required;
Phase III and beyond items will be treated as a subsequent activity;
No significant coding will be required on the core packages (i.e., Kenan Arbor, AIMetrix, Syndesis, XaCCT and NetFlow)
Company X proactively hires qualified and experienced staff to participate in the project and be available for training and knowledge transfer activities;
There are no significant external influences that effect the scope of this project Review and signoff of major deliverables, particularly in the scope and design phases, is prompt and final;
The “Scope and Plan” phase of the project starts no later than 29th October 1999
Software licensing contracts to not adversely impact development and/or rollout activities
We will report fees and expenses on a bi-weekly basis in the context of the established progress against project plan. We will endeavour to keep Company X apprised of actual spend against budget to help ensure that this budgetary estimate is adhered to.

## Slide 128: Project Budget Analysis
The following chart shows fees broken down by resource area. As you can see there is a strong focus on change leadership, training, and programme management. We have put significant emphasis on these areas to ensure that we meet the stated project time line with a quality roll out and user acceptance with a “go live” date of March 31, 2000. We believe this focus is one of the key differentiators in our approach.
Arbor related activities
estimated @ 1.2 M

## Slide 129: Initial Project Phase
Project Management/Oversight
Business Design & Testing
Systems Integration & Configuration
Network Systems
Reporting Systems
Programme/Change Management
Total
Scope & Plan
We recommend that we begin this project as soon as possible, and propose starting the work related to the ‘Scoping and Planning” phase during the week commencing October 18, 1999.
We realise that several commercial discussions may still require completion, but given the tight timescales and the fact that Company X has pre-selected systems for this project, we believe that this work is critical, necessary, and required regardless of the selected Systems Integrator. It will serve as key input to the design and configuration of the systems in question.
We would conduct this phase of the project as a self-contained module; that is, if Company X and Deloitte Consulting can not reach agreement on the overall commercial terms of this project, the maximum costs to Company X would be fees and expenses incurred as associated with the activities to complete this phase.
The detailed contents of this phase are included in each of the major activity threads within this document, please refer to them in consideration of this “early start” proposal.

## Slide 130: Appendices
1. Biographies
2. Arbor Compliance Analysis
3. Qualifications
4. Kenan Professional Services
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 131: Key Project Team Members
Steve Zielenski
Steve has over 14 years of telecommunications experience with AT&T, MCI and a variety of CLEC, Wireless, SMR and Cable operators throughout the United States and Europe. Steve specialises in billing system implementations and performance management with specific experience in Kenan Arbor/BP, Amdocs, LHS BSCS, CSC TRIS+ and other leading billing packages. Steve is the firm’s expert in technical benchmarking of very-large scale billing and customer care architectures. Steve will perform as overall relationship manager for this engagement.
Richard Pople
Rich has significant experience in all phases of the large-scale systems development life cycle with a particular focus on systems integration. His experience in managing systems analysis and development engagements extends to both consulting engagements and corporate projects. Rich has also developed extensive data warehousing, executive information systems and decision support applications. Recent telecommunication clients include Sprint PCS and E-Plus. Rich is also the leader of the European Information Strategies practice.
Anne Gauton
Anne is one of Deloitte Consulting’s most experienced change management experts. She has designed and delivered complex change programmes for a range of industry sectors including Telecommunications. She specialises in building leadership effectiveness and organisational capability. Most recently she has been leading a technology driven change programme to transform an “Order through to Delivery” value chain and implement it in 19 European countries. Her focus in this assignment will be to head up the work on culture and organisation design.
Richard has over 15 years of systems integration experience with a number of consumer facing businesses including over 2 years as CIO of a major UK retailer. Richard specialises in large scale package enabled systems integration projects and has recently concluded the planning and scoping phase of a major project to help a greenfield business launch new call centre and internet based services. Richard will be the Partner who has ultimate responsibility for the delivery of our work.
Richard Porter

## Slide 132: Project Team
Rod West
Rod has recently managed a project for the development of the network modelling stream of a product costing and profitability systems for Scandinavian and Austrian fixed network operators. The network model provides a logical representation of the physical network and draws on detailed understanding of the network environment and information on product usage. Once complete, the network model was implemented alongside ABC analysis tools of the operators, in a MIS system based on Deloitte’s CPP solution.
Chris McGrady
Chris McGrady will be the programme Manager for Company X. Branch Manager for London Office then for the French Office, he is heading operations for France Telecom, Cegetel, Uni2 etc. He has been with Kenan systems for 7 years, he has 5 years experience in Arbor and 2 years in OLAP technology (Strategist). He has 10 years experience in the Telecom Industry working previously for IBM.
Tina Iglio
Tina is a manager within the Communications practice and is a certified public accountant. Tina's service line is Process re-engineering and she has led several process design/re-engineering and revenue assurance projects within telecommunications companies analysing sales, pricing, service delivery, customer services, billing and finance across major systems packages including, Kenan/Arbor and Amdocs. She has recently managed the development of an Arbor to PeopleSoft general ledger interface for a large pan-European network operator.
David Bevan
David has significant experience in analysing, improving, and documenting billing processes, which he recently has done for a large global telecommunications company. His experience also includes reviewing the billing operations and practices of global telecommunications companies to establish inefficiencies that impact the billing process. David has also been involved an assessment of usage collection, rating, discounting and billing streams for an incumbent operator.

## Slide 133: Appendices
1. Biographies
2. Arbor Compliance Analysis
3. Qualifications
4. Kenan Professional Services
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 134: Kenan Arbor/BP Compliance Analysis
Invoice Formatting: Business Requirements
R254. Create flexible invoice layout at any level in account hierarchy.
Q128. Specifying the level of invoice detail
R258. Produce invoice in a variety of media
R260. Provide customer ability to choose method by which they receive invoice
Integration Point: Arbor interface with DOC1
Integration Point: Arbor interface with DOC1
Integration Point: Arbor interface with DOC1
Integration Point: Arbor interface with DOC1
Taxes: Business Requirements
R231. Support automatic tax calculation interfacing with industry-standard tax services.
R232. Automated data interfaces with tax info services
Integration point
Integration point
Reporting: Business Requirements
R286. Generate a report detailing the customers that have made two or more contiguous STORNO claw-backs
R287. Generate a report by rejection type of rejected DD payments for routing to correct group within Company X
Define report
Define reports
Kenan Arbor/BP 9.1 has been identified as lacking functionality to meet certain business requirements. The system gaps and methods of addressing them are as follows:

## Slide 135: Kenan Arbor/BP Compliance Analysis (continued)
Account Hierarchies: Business Requirements
R220. Support flexible discount structures that can be applied at any level in the customer hierarchy
Percentage based discounts are not constrained by bill cycle mapping. Fixed amount discounts need to be mapped to bill cycles. This has been achieved at other sites by using an API and interfacing to an external system.
Payments: Business Requirements
R280. Aged debt report separate disputed and non-disputed aged debts
R282. When a direct-debit customer exceeds their credit limit, it should be possible for the customer to be asked permission to draw an interim payment via direct debit
Q132. What mechanism does the proposed solution have for dealing with e-cash concepts or where is this functionality on the product roadmap?
Integration point: An aged debt table exists in Arbor/BP.
Define process
Not on current product roadmap. Potential external interface to system.

## Slide 136: Kenan Arbor/BP Compliance Analysis (continued)
Revenue Assurance: Business Requirements
Q18. Overall approach to revenue assurance
R237. Compare no. of billable events prior to bill calculation with no. of events billed
R238. Ability to validate data fields match when using information from multiple relational databases
R241. Perform credit checking against pre-defined thresholds for adding products and services
R244. Highlight for specific services, those accounts which fall outside a specified range
R245. Report on all accounts with a balance over a globally specified amount or over the account’s pre-defined credit levels on a daily basis
R264. Perform audits to ensure that the total number of all records entered into the billing run is balanced against the total of the billed records plus any other records that were not processed during the billing run.
R265. Provide the ability to verify the pricing plan and other relevant billing information.
Kenan Arbor/BP produces reports which meets these requirements
Deloitte Consulting Revenue Assurance Methodology uses these reports to ensure the integrity of the revenue stream
See Process Section

## Slide 137: Appendices
1. Biographies
2. Arbor Compliance Analysis
3. Qualifications
4. Kenan Professional Services
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 138: Billing Qualifications
PROCESS/
PROGRAM
COMPANY
REQUIREMENTS
GAP
ANALYSIS
PACKAGE
SELECTION
SOFTWARE
INTEGRATION
CONVERSION/
MIGRATION
ORGANIZATION
CONSULTING
MGT/OTHER
CONSULTING
Airtouch
AT&T
BCTel Interactive
Bell Canada
Bell Mobility
Bell Nexxia
British Telecom
Cellular South
Clearnet
Concentric Networks
CyberCash
France Telecom
Geotek
LHS
We have completed over twenty-five billing and customer care package integration projects with most of the leading software vendors in recent years.

## Slide 139: Billing Qualifications
InterAccess
iServe
PROCESS/
PROGRAM
COMPANY
REQUIREMENTS
GAP
ANALYSIS
PACKAGE
SELECTION
SOFTWARE
INTEGRATION
CONVERSION/
MIGRATION
ORGANIZATION
CONSULTING
MGT/OTHER
CONSULTING
‘Large CLEC’
Mobilkom
(Austria)
Maxcom (Amaritel)
MCI
Company X Mobilfunk
MTS
NetDox
Nextel
Pannon (Hungary)
Net Stream
Quest Communications
Amdocs
We have completed over twenty-five billing and customer care package integration projects with most of the leading software vendors in recent years.

## Slide 140: Billing Qualifications
We have completed over twenty-five billing and customer care package integration projects with most of the leading software vendors in recent years.
Sprint PCS
Rogers Cantel
Sage Networks
Sony On-Line Entertainment
Sprint
Sprint Canada
TCG
Telegroup
US Cellular
USN
US West.net
Vodafone/
Australia
WorldCom
Vodafone/UK
PROCESS/
PROGRAM
COMPANY
REQUIREMENTS
GAP
ANALYSIS
PACKAGE
SELECTION
SOFTWARE
INTEGRATION
CONVERSION/
MIGRATION
ORGANIZATION
CONSULTING
MGT/OTHER
CONSULTING
Rights Exchange (Softbank)
Amdocs
Amdocs
Amdocs

## Slide 141: France Telecom Arbor/BP Integration with AR and GL
Deloitte Consulting is currently performing the integration of Kenan's Arbor/BP with corporate AR and GL systems at France Telecom. Key activities include:
  Developing financial user requirements
  Developing interface specifications
  Defining the data migration plan
  Performing the data migration and cut-over
  Conducting the operational readiness testing

## Slide 142: Examples of our Kenan qualifications
NetDox Arbor/BP Implementation
Deloitte Consulting performed the full life-cycle implementation of Kenan's Arbor/BP billing system for this start-up company providing electronic commerce services via the Internet. Key activities included:
  Developing the request for proposal
  Evaluating the responses received
  Providing the package selection recommendation
  Defining the ordering, billing, and accounts receivable processes
  Identifying areas of package customisation
Implementation activities included:
  Recommending a staged implementation approach installing software on an established technical architecture
  Customizing the software including turning on and off options
  Populating the Reference Tables
  Developing key external interfaces
  Managing the unit, integration, and stress testing of the billing application
  Conducting the operational readiness testing
  Assisting with the deployment and launch of the production system

## Slide 143: EXCEL Communications Arbor/BP Implementation
Deloitte Consulting performed the following tasks to assist EXCEL in in its Kenan Arbor/BP implementation. Key activities included:
  Develop an Implementation Strategy for the Arbor/BP installation that includes requirements validation and solution specification
  Perform installation of the Arbor/BP software* and its associated Oracle database in a single server configuration.
  Assist in the facilitation of the Kenan IPA (Joint Requirements Planning and Joint Application Development) sessions
  Determine billing processes that will be automated by the Arbor package
  Perform configuration of the baseline (“non-customised”) version of Arbor/BP
  Perform the initial database table configuration based on requirements identified while performing the Implementation Strategy process
  Set up security and initial user profiles – Billing Operators, CSRs, financial users, product managers, and system administrator
  Develop preliminary reporting requirements
  Consolidate and document site specific implementation parameters and characteristics for Arbor/BP and Oracle clients and servers as well as configured settings for the various Arbor/BP modules
  Develop and document basic billing operations guidelines

## Slide 144: Appendices
1. Biographies
2. Arbor Compliance Analysis
3. Qualifications
4. Kenan Professional Services
Executive Summary
Fast, Flexible Company X Business
Achieving Differentiation
Fast Flexible...
Risks and Programme Leadership
Professional Services Fees
Appendices

## Slide 145: KSC Professional Services Delivery
Product Planning Workshop
Billing Operations Modelling and Analysis
Data Configuration
Feasibility Prototyping
Benchmarking
System Sizing and Planning
On-site Billing operations Assistance
Performance and Tuning Audit
Upgrade Planning and Assistance
ON GOING SERVICES
Data Configuration
First Pass Configuration
Configuration Env. Guidance
KSC DEPLOYMENT SERVICES
IPA
Bill Design & Analysis
System Sizing and Planning
Test Support
Development --- Configuration
Analysis
Test
Production
Integration Support

## Slide 146: Kenan Professional Services (1)
Integration Points Analysis
  The IPA provides a critical analysis of your company’s requirements and forms the foundation of the deployment's data model. It also provides invaluable technical guidance including external integration points and process flows.
Bill Design and Analysis
  With comprehensive exposure to and experience in assisting clients with their bill formats around the world, Kenan Systems can assist you with the design of your bill. We have collected vast formatting experiences and tested design rules that have had immediate impacts on client success.

## Slide 147: Kenan Professional Services (2)
System Sizing and Planning
  In order to specify and implement a hardware and software configuration, a system sizing and planning exercise seeks to map out the projected volumes of customers, services and usage events for the short, medium and long term, and perform in-depth analysis to determine the physical storage space and processing power required to perform billing-related operations within customer targets.
First-pass Data Configuration
  Kenan Systems will conduct the first-pass data configuration of your system and maximize the efficiency of your data model. This provides the client with a ready-to-use and familiar model upon which future configurations can be based.
Configuration Environment Guidance
  Part of every deployment requires the creation and maintenance of a number of configuration environments – testing, reporting, integration, conversion & production—just to name a standard few.

## Slide 148: Kenan Professional Services (3)
Integration Support
  Provides Deloitte Consulting with support for integration of Arbor/BP and Arbor/OM within customer solution.
Test Support
  Provides Deloitte Consulting with support for testing of Arbor/BP and Arbor/OM within customer solution.

## Slide 149: Kenan Systems Project Team
The proposed skills for the Kenan Systems team are the following, especially to cover the different tasks described within Kenan Systems Professional Services proposed for Company X:
  A project Manager full time working in close collaboration with Deloitte Project Manager as well as with Company X’ one,
  A Technical Consultant full time as technical support to the project (technical architecture, operations platform configuration, migration / conversion, operations procedures,…),
  3 Business Analysts Full Time (functional consultants).

## Slide 150: Kenan System Professional services fees
KSC consultants and project manager are priced at $200 per hour plus expenses for the duration of the project (5 full-time staff from November 99 until July 2000 included).
Those fees includes services listed in the Analysis, Deployment-Configuration and Test as defined in those slides.
On going operations and custom development are not included.

## Slide 151: Project Pricing Assumptions
We have made a number of assumptions and believe that this budgetary estimate has been sensibly derived and is reflective of the level of work, our assumptions and contingencies. Our budget estimate may be revised based on substantial deviation of the following assumptions:
Decision making is not protracted and can be based on the available data at the time required;
Phase III and beyond items will be treated as a subsequent activity;
No significant coding will be required on the core packages (e.g., Kenan Arbor, AIMetrix, Syndesis, XaCCT and NetFlow)
Company X proactively hires qualified and experienced staff to participate in the project and be available for training and knowledge transfer activities;
There are no significant external influences that effect the scope of this project
Review and signoff of major deliverables, particularly in the scope and design phases, is prompt and final;
The “Scope and Plan” phase of the project starts no later than 29th October 1999
Software licensing contracts to not adversely impact development and/or rollout activities
We will report fees and expenses on a bi-weekly basis in the context of the established progress against project plan. We will endeavour to keep Company X apprised of actual spend against budget to help ensure that this budgetary estimate is adhered to.